TECHNICAL & IMPLEMENTATION PROPOSAL

Digital Kumbh Platform

Citizen Portal | Mobile Apps | AI Assistant | CMS | Integration Platform

Submitted to: “”
Submitted by: “Idealake Technologies”

Document Classification: Confidential — For Evaluation Purposes Only

Version 1.0

Table of Contents

1.	Executive Summary	6

1.1	Project Understanding	8

1.2	About the Kumbh Mela Digital Initiative	10

1.3	Traditional Challenges	10

1.4	Proposed Solution Overview	11

1.5	Key Benefits	12

1.6	Why We	12

1.7	Expected Outcomes	13

2.	Solution Architecture	15

2.1	High-Level Architecture	17

2.2	Logical Architecture	19

2.3	Physical & Deployment Architecture	20

2.4	Network Architecture	22

2.5	Security Architecture	22

2.6	Microservice Architecture	24

2.7	Event Flow & Data Flow	26

2.8	Sequence Diagram — AI Assistant Query	28

3.	Functional Requirements	30

3.1	Citizen-Facing Services Coverage	30

3.2	Information Hub	32

3.3	Travel & Stay	36

3.4	Maps & Navigation	39

3.5	Emergency & SOS	41

3.6	Live Updates & Notifications	43

3.7	Complaints & Grievance	45

3.8	Volunteer Coordination	47

3.9	AI Assistant (KumbhDoot)	49

4.	Proposed Solution	51

4.1	Solution Component Overview	53

4.2	Enhanced Solution Capabilities	55

4.3	Solution Principles	58

4.4	Why This Solution Approach	58

5.	Web Portal	59

5.1	Landing Page	63

5.2	Information Hub	63

5.3	Travel	64

5.4	Planning	64

5.5	Facilities	65

5.6	Maps	65

5.7	Safety	66

5.8	Emergency	66

5.9	Live Updates	67

5.10	Search	68

5.11	Volunteer	68

5.12	Departments	69

5.13	Feedback	69

5.14	Complaints	69

5.15	Documents	70

5.16	Downloads	70

5.17	Media Gallery	71

5.18	Accessibility	71

5.19	FAQs	71

5.20	Contact	72

6.	Mobile Applications	75

6.1	Android	75

6.2	iOS	76

6.3	Offline Capability	76

6.4	Push Notifications	77

6.5	GPS & Location	77

6.6	Emergency (SOS)	78

6.7	Maps	78

6.8	Accessibility	79

6.9	User Preferences	89

6.10	Performance	92

6.11	Security	92

6.12	Store Deployment	93

6.13	Crash Analytics	94

7.	AI Assistant (KumbhDoot)	95

7.1	Architecture	95

7.2	The Three-Principle Framework	96

7.3	Why This Architecture Matters for Our Delivery Approach	97

7.4	Language Coverage	98

7.5	Alignment with the Reference Prototype	98

8.	Content Management System (Strapi CMS)	99

8.1	Content Workflow	99

8.2	Roles	100

8.3	Approval & Publishing	100

8.4	Media Management	101

8.5	Scheduling	101

8.6	Audit & Versioning	101

8.7	Localization	101

9.	Technology Stack	102

10.	Understanding of Requirements	106

10.1	Business Challenges	106

10.2	Traditional Pain Points	106

10.3	Stakeholders	106

10.4	Business Goals & Objectives	111

10.5	Scope	111

10.6	Out of Scope	112

10.7	Assumptions	114

10.8	Dependencies	115

10.9	Risks	118

11.	API Integration & Catalogue	120

11.1	API Catalogue	120

11.2	API Standards	122

12.	Security	123

12.1	OWASP Alignment	123

12.2	GIGW (Government Information Guidelines for Websites)	123

12.3	CERT-In Compliance	123

12.4	DPDP Act Alignment	123

12.5	WCAG 2.1 AA	124

12.6	Encryption	124

12.7	Identity & Access Management	124

12.8	Audit & Logging	124

12.9	VAPT	124

12.10	Monitoring, SOC & Incident Response	126

12.11	Non-Functional Requirements	126

13.	Infrastructure	127

14.	Testing	128

14.1	System Integration Testing (SIT)	128

14.2	User Acceptance Testing (UAT)	128

14.3	Performance Testing	128

14.4	Security Testing	128

14.5	Accessibility Testing	128

14.6	Regression Testing	128

14.7	Go-Live Readiness	129

14.8	Exit Management & Handover	130

15.	Training & Documentation Plan	132

15.1	Documentation Deliverables	134

16.	Project Management	136

16.1	Methodology	136

16.2	Sprint Plan (Indicative)	136

16.3	Milestones & Deliverables [Tentative]	136

16.4	Governance	137

16.5	RAID Management	137

16.6	Escalation Matrix	138

17.	Resource Plan	139

17.1	Core Team	139

17.2	RACI Matrix (Illustrative)	140

18.	Project Estimation	141

18.1	Module-Wise Effort (Person-Days)	141

18.2	Phase-Wise Timeline	142

18.3	Resource-Wise Allocation	143

18.4	Estimation Dependencies	143

18.5	Compliance Matrix	145

19.	Commercial Assumptions	148

19.1	Implementation	148

19.2	Support & Warranty	148

19.3	Change Requests	148

19.4	Exclusions	148

20.	Annexures	149

20.1	Glossary	149

20.2	Abbreviations	149

20.3	Standards Referenced	150

# Executive Summary

Our vision is a single, trusted digital front door to the Kumbh — 'Kumbh in your pocket' — that scales elastically from a quiet off-season footprint to tens of millions of concurrent users during peak bathing dates (Shahi Snan), while remaining simple enough for a first-time smartphone user and resilient enough to function on intermittent rural/event connectivity.

Below are a few key features that will be delivered as part of the scope:

- Offline-first mobile experience to ensure pilgrims can access critical information, saved maps, schedules, emergency contacts and key guidance even during poor or intermittent network connectivity.

- SOS alert capability to help users quickly raise emergency requests, share location details where permitted, and route incidents to approved emergency or control-room workflows.

- Crowd management support through live updates, alerts, route advisories, facility information, dashboards and integration with Authority-approved crowd or control-room data sources.

- Multilingual KumbhDoot chatbot supporting more than 20+ languages to assist pilgrims with travel, stay, snan schedules, facilities, emergency information, FAQs and service guidance.

- Voice-enabled interaction for users who may not be comfortable typing, including elderly, low-literacy and non-technical users.

- One-to-one person chat support to connect users with authorised helpdesk, support or department users where human assistance is required.

- User-wise dashboard module display based on role, department and permissions, so each user sees only relevant modules, tasks, alerts, reports and action items.

- Simple and intuitive navigation designed for non-technical users, with easy menus, clear labels, quick access to important services and minimal steps to complete common actions.

- Voice-enabled data access to allow users to search, ask questions and receive guidance through speech-based interaction across supported languages.

- Personalized and role-based examples on the dashboard, such as complaints for grievance officers, alerts for control-room users, content approvals for CMS users, SOS cases for emergency teams and analytics for senior officials.

## Project Understanding

This proposal is submitted in response to RFP No. 04/2026/NTKMA, issued by the Nashik–Trimbakeshwar Kumbh Mela Authority (NTKMA), for the Selection of Agency for Design, Development, Hosting and Maintenance of the Integrated Web Portal, Mobile Application, and KumbhDoot AI Assistant for the Nashik–Trimbakeshwar Kumbh Mela 2027.

The Nashik–Trimbakeshwar Kumbh Mela 2027 is one of the largest religious gatherings in the world, spanning a Total Mela Period of approximately 21 months (31 October 2026 – 24 July 2028), with a Major Mela Period of 107 days (15 June 2027 – 30 September 2027) expected to draw an overall footfall of approximately 12 crore pilgrims. Within this window, four Amrut Snan (peak bathing) days — 2 August, 31 August, 11 September, and 12 September 2027 — are expected to individually draw approximately 2.5 crore pilgrims each, representing a scale of concurrent demand with few precedents in citizen-facing digital platform delivery anywhere in the world.

This scale profile fundamentally shapes our delivery approach: the platform must be engineered not for a single "go-live and steady state" pattern, but for a 21-month operational lifecycle with four extreme, predictable, calendar-fixed load spikes, each requiring infrastructure, support staffing, and monitoring intensity an order of magnitude above baseline.

Scope clarification:

| Component | Nature | Delivered As |
| --- | --- | --- |
| Web Portal | Primary citizen and official digital touchpoint | Standalone deliverable |
| Mobile Application (Android + iOS) | Primary on-ground pilgrim companion | Standalone deliverable |
| KumbhDoot | AI Assistant integrated into Portal and App | Standalone deliverable, embedded in both channels |
| CMS, Admin Portal, GIS, Analytics, Security, Identity, Search, Logging, Audit, DR | Supporting capabilities | Sub-components engineered within the three deliverables above, not separately contracted modules |

We have structured this proposal around NTKMA's three contracted deliverables — Web Portal, Mobile App, and KumbhDoot — with all supporting capabilities (CMS, security, analytics, etc.) addressed as cross-cutting technical requirements within each, consistent with the RFP's own Scope of Work.

## About the Kumbh Mela Digital Initiative

The initiative will transform how pilgrims plan, navigate and experience the Mela by providing reliable travel and stay information, ghat and facility locations, live crowd and safety updates, lost-and-found support, volunteer coordination, grievance redressal and emergency response, while giving the Authority a unified administrative view for content, operations and analytics.

## Traditional Challenges

| Challenge Area | Current State Pain Point | Digital Impact if Unaddressed |
| --- | --- | --- |
| Information Access | Fragmented information across print, local announcements, word of mouth | Pilgrim confusion, overcrowding at unplanned points |
| Wayfinding | No unified maps or live navigation for a temporary city layout | Increased lost-person incidents, safety risk |
| Emergency Response | Manual reporting chains, delayed situational awareness | Slower incident response, higher risk to life |
| Multilingual Support | Limited vernacular and accessibility coverage | Exclusion of elderly, disabled, and non-local pilgrims |
| Content Governance | No centralized CMS; inconsistent, outdated public information | Loss of public trust, misinformation |
| Data Visibility | No real-time analytics for Authority decision-makers | Reactive rather than proactive crowd/resource management |

## Proposed Solution Overview

- Citizen Web Portal — information hub, live updates, maps, services, complaints

- Flutter Android & iOS Apps — offline-first, GPS navigation, push alerts, emergency SOS

- AI Assistant (Kumbh Doot) — multilingual conversational assistant with RAG-based knowledge grounding

- Strapi Headless CMS — centralized content authoring, approval workflow, media management, localization, and multi-channel publishing

- Integration Layer & API Gateway — unifies transport, accommodation, health, police, and civic data sources

- Analytics & Command Dashboard — real-time operational visibility for the Authority's control room

- Enterprise Security & Identity — OWASP/CERT-In aligned security, DPDP-compliant data handling

## Key Benefits

| Benefit | Description |
| --- | --- |
| Pilgrim Safety | Real-time alerts, SOS, crowd-density-aware routing reduce incident response time |
| Operational Efficiency | Unified control-room dashboard replaces manual, siloed reporting |
| Inclusivity | Multilingual, voice-enabled, WCAG-aligned experience for all pilgrim segments |
| Trust & Transparency | Single authoritative source of information, reducing misinformation |
| Scalability | Cloud, auto-scaling architecture built for extreme, short-duration peak load |
| Long-Term Reusability | Platform designed to be reused for subsequent Kumbh cycles and similar mass events |

## Why We

- 20+ years of enterprise and government digital transformation delivery experience

- Proven track record in large-scale citizen-facing platforms and mass-gathering event technology

- In-house expertise across cloud architecture, AI/LLM engineering, GIS, and mobile engineering

- Established compliance practice covering GIGW, CERT-In, DPDP, and WCAG 2.1 AA

- Dedicated 24x7 event-mode support model with on-ground NOC presence during peak dates

## Expected Outcomes

- Establish a single trusted digital source of information for pilgrims, tourists, departments and Authority users.

- Improve citizen access to schedules, travel guidance, maps, facilities, advisories, emergency contacts and service information.

- Increase adoption across the Web Portal, Mobile App and KumbhDoot AI Assistant through multilingual and accessible digital channels.

- Support faster reporting, routing and visibility of emergencies, SOS requests, complaints and grievances.

- Improve Authority-side operational visibility through dashboards, reports, alerts, audit logs and integration monitoring.

- Reduce dependency on manual helpdesks by enabling self-service through FAQs, search, notifications and KumbhDoot AI Assistant.

- Strengthen content governance through centralized CMS workflows, approvals, versioning, localization and controlled publishing.

- Enhance pilgrim safety and convenience through live updates, maps, facility locator, notifications and emergency guidance.

- Enable scalable and resilient platform operations during Total Mela Period, Major Mela Period and peak Amrut Snan days.

- Improve inclusion for elderly, disabled, low-literacy and multilingual users through accessible web, mobile and voice/text support.

- Support security, privacy and compliance readiness through role-based access, audit logging, secure APIs and DPDP/GIGW/WCAG/CERT-In aligned controls.

- Ensure long-term reusability of the platform through documentation, training, knowledge transfer, source-code handover and exit management.

# Solution Architecture

NTKMA's Tech Initiatives vision (RFP Section 4.3) describes a unified digital ecosystem spanning officials, pilgrims, businesses, suppliers/vendors, sadhus/akharas, volunteers, and other government agencies — coordinated through a central Integrated Command & Control Centre (ICCC), fed by extensive edge infrastructure (CCTVs, drones, PA speakers, traffic and parking sensors, flood and environment sensors, LED signage, SWM bin IoT, washroom sensors, QR feedback points, RFID tagging) and supported by an AI/GenAI/ML layer (predictive modeling, anomaly detection, facial recognition, first-responder AI) and GIS/Digital Twin services.

The Web Portal, Mobile Application, and KumbhDoot are explicitly positioned within this landscape as the primary citizen-facing and official-facing digital touchpoints — not as a standalone system, but as the interface layer through which the wider ecosystem becomes usable by pilgrims, officials, volunteers, and partner agencies.

Our Approach to Ecosystem Integration

We recognize that our platform must be built to integrate with systems that may not yet exist at contract signing — including a future Grievance Redressal System, AI First Call Center, Resource-Planning tools, Health and Safety platforms, and AR/VR-based orientation initiatives. Accordingly, our architecture commits to:

| Integration Pattern | Use Case | Our Approach |
| --- | --- | --- |
| Deep linking | Linking to independently operated Kumbh or city-level apps (parking, transport, feedback) | Configurable deep-link tile registry in the super-app container, addable without app redeployment |
| Embedded components/widgets | Displaying third-party service UI within our channels | Sandboxed WebView/iframe embedding with defined security boundaries |
| Secure API-based exchange | Real-time data from ICCC, department systems, GIS/Digital Twin | Versioned REST/API contracts via our Integration Layer and API Gateway, with adapter-pattern isolation |
| MCP-based civic assistant connectivity | KumbhDoot's Civic and Business Assistant layer | Model Context Protocol connectors to department databases |

## High-Level Architecture

- Digital Kumbh Platform will act as the main interface layer for pilgrims, officials, volunteers and partner agencies.

- Architecture connects Web Portal, Mobile App and KumbhDoot AI Assistant with CMS, GIS, analytics, security, identity, search, logging and audit services.

- Platform will integrate with ICCC, department systems, GIS/Digital Twin, grievance systems, transport, health, police, civic platforms and third-party services.

- API-first design will support secure integrations through APIs, deep links, embedded components and approved connectors.

- Architecture will support offline-first mobile usage, SOS alerts, live updates, crowd advisories, multilingual chatbot and voice-enabled access.

- Role-based dashboards will display relevant modules, tasks, alerts, reports and actions based on user type, department and permissions.

- Security, monitoring, audit logging, access control and compliance controls will be applied across all architecture layers.

- Solution will be scalable, high-availability and event-ready for Total Mela Period, Major Mela Period and peak Amrut Snan days.

- Platform will remain infrastructure-agnostic and can be deployed on Authority-approved cloud, data centre or hybrid environments.

## Logical Architecture

The logical architecture is organized into five layers: Presentation (portal, apps, admin), API/Gateway, Domain Services (business microservices), Integration (adapters to external systems), and Data (persistence, cache, search). Cross-cutting concerns — identity, logging, monitoring, and security — span all layers.

## Physical & Deployment Architecture

- Physical and deployment architecture will support secure, scalable and high-availability hosting of the Web Portal, Mobile App backend, KumbhDoot AI Assistant, CMS, APIs and supporting services.

- The solution can be deployed on Authority-approved cloud, government-empanelled cloud, data centre or hybrid infrastructure based on final hosting and security requirements.

- Stateless application services will be containerized and deployed through Kubernetes or equivalent orchestration to support scalability, resiliency and easier operations.

- Managed or approved platform services will be used for databases, cache, search, storage, monitoring and backup wherever available to reduce operational complexity.

- Public-facing services will be placed behind CDN, WAF, DDoS protection and secure API gateway for performance, protection and controlled access.

- Deployment will include separate environments such as development, testing, staging/UAT and production to support controlled releases and validation.

- Infrastructure-as-Code and automated deployment pipelines will be used where approved to ensure repeatable, auditable and faster deployments.

- Production deployment will support auto-scaling, load balancing, caching and monitoring to handle normal traffic as well as peak Amrut Snan day traffic.

- Data, application and integration layers will be logically separated to improve security, maintainability and operational control.

- Backup, disaster recovery, logging, monitoring, alerting and rollback readiness will be planned as part of the deployment architecture.

- Final compute, storage, network, security, backup, DR and monitoring configurations will be aligned with Authority-approved infrastructure policies and operational governance.

4.4 Cloud & Infrastructure Architecture

We recommend a government-empanelled public cloud or an equivalent empanelled provider, deployed via Infrastructure-as-Code, with a Kubernetes-based container platform for all stateless services and managed PaaS offerings for databases, cache, and search wherever available, to reduce operational burden during the event window.

Infrastructure Compatibility Note: The proposed architecture is infrastructure-agnostic and can be deployed on Authority-provided infrastructure, Government-empanelled cloud, Authority-approved data centre, or a hybrid deployment model. Final hosting, compute, storage, network, security, backup, disaster recovery and monitoring configurations will be aligned with the Authority’s approved infrastructure environment, data residency requirements, security policies, licensing constraints and operational governance. The solution design will support equivalent deployment patterns across approved platforms without compromising scalability, availability, security, observability or maintainability.

## Network Architecture

Perimeter: DDoS protection, WAF, and CDN in front of all public endpoints

Segmentation: separate subnets for public, application, data, and integration tiers

Zero-trust internal traffic: service-to-service mTLS within the Kubernetes mesh

Dedicated, rate-limited API paths for department/partner integrations

## Security Architecture

Security architecture follows defence-in-depth: network controls (WAF/DDoS), identity controls (OAuth2/OIDC, MFA for staff), application controls (input validation, secure SDLC), data controls (encryption at rest and in transit, field-level encryption for PII), and monitoring controls (SIEM, anomaly detection).

Integration Architecture

Third-Party Services Register: A formal register will be maintained for map services, GIS layers, weather APIs, SMS/WhatsApp/email gateways, live streaming platforms, CDN, booking redirects, transport APIs, hotel/accommodation feeds, ICCC interfaces and other external services. The register will document provider details, purpose, integration mode, authentication mechanism, data exchanged, usage limits, licence/subscription responsibility, service owner, fallback approach, monitoring status, and escalation contacts.

Integration Architecture — Department & Third-Party Connectivity

## Microservice Architecture

| Service | Responsibility | Data Store |
| --- | --- | --- |
| Portal/Content Service | Serves published CMS content to web/app | NoSQL + CDN cache |
| Identity Service | Authentication, authorization, session/token issuance | Postgres |
| AI Assistant Service | Orchestrates LLM, RAG retrieval, conversation state | Vector DB + Postgres |
| GIS/Maps Service | Facility geolocation, routing, crowd-density overlay | Geo-indexed NoSQL |
| Notification Service | Push/SMS/IVR dispatch and delivery tracking | Queue + Postgres |
| Complaints/Grievance Service | Ticket lifecycle management | Postgres |
| Search Service | Full-text and faceted search | Search index (Elasticsearch/OpenSearch) |
| Analytics Service | Event ingestion and aggregation | Data warehouse |
| Integration/Adapter Service | External department/API connectivity | Stateless |

## Event Flow & Data Flow

Emergency SOS — Event Flow

1. Pilgrim triggers SOS in mobile app (with GPS coordinates)

2. App -> API Gateway -> Notification/Emergency Service

3. Emergency Service creates incident record, publishes event to Queue

4. Control-Room Dashboard subscribes to Queue -> displays live alert on map

5. Emergency Service triggers Notification Engine -> alerts nearest response team

6. Status updates flow back to pilgrim app in near real time

## Sequence Diagram — AI Assistant Query

KumbhDoot Query Sequence

Pilgrim -> App: Ask question (text/voice)

App -> API Gateway: POST /assistant/query

API Gateway -> AI Assistant Service: forward request

AI Assistant Service -> Vector DB: retrieve relevant knowledge chunks (RAG)

AI Assistant Service -> LLM Provider: prompt + retrieved context

LLM Provider -> AI Assistant Service: generated response

AI Assistant Service -> App: response (+ optional voice synthesis)
AI Assistant Service -> Analytics Service: log interaction (async)

# Functional Requirements

This section defines functional requirements at module level. Each module description follows a consistent structure — objective, features, business rules, representative user stories, actors, and dependencies — enabling direct reuse as the basis for detailed FSDs during the design phase.

## Citizen-Facing Services Coverage

| Service Area | Features to be Included |
| --- | --- |
| Information & Updates | Dynamic home page, live alerts and advisories, live crowd updates, live traffic updates, weather alerts, emergency broadcasts, important notices, news and announcements, press releases, FAQs, safety guidelines, and health advisories. Dynamic Home Page Controls: The home page will be CMS-driven and configurable by authorised users to support time-sensitive campaigns, live alerts, advisories, emergency messages, important notices and featured content. Each alert or announcement will support configurable visibility periods, scheduled publishing, expiry date/time, priority level, target language, target channel and target audience. Priority alerts such as crowd, traffic, weather, safety and emergency advisories will be visually highlighted and can be pushed simultaneously to the web portal, mobile app, notification engine and KumbhDoot knowledge base, based on Authority approval and configured publishing rules. |
| Pilgrim Planning | Snan dates and timings, festival schedule, how to reach, route planning, accommodation information, hotels, dharamshalas, tent city information, external booking redirections, vendor information, and government services directory. |
| Location & Facilities | Interactive GIS maps, facilities near me, parking locations, bus terminals, railway stations, airports, ghats directory, temples, akharas, medical facilities, hospitals, first aid centres, police stations, help desks, lost and found, toilets, drinking water points, food courts, langars, and cloak rooms. Facility Directory Enhancement: The facilities directory will include structured records for ghats, akharas, tent cities, dharamshalas, hotels, community accommodations, toilets, bathing points, drinking water points, medical camps, hospitals, first-aid centres, police posts, lost-and-found centres, help desks, food stalls, langars, cloak rooms, parking lots, bus stands and railway stations. Each record will support searchable metadata such as facility type, distance, accessibility features, gender-specific availability, operating timings, contact details, geo-coordinates and current operating status. Where departments provide regulated product or service rates, the platform will display static or dynamically updated rate lists along with vendor licence, certification or approval status to increase transparency for pilgrims. |
| Engagement & Support | Feedback, complaint submission, grievance tracking, contact us, search facility, multi-language support, accessibility features, citizen dashboard, personalized recommendations, 360° location views, landmark visualization, media gallery, photo gallery, and video gallery. User Engagement Enhancement: The engagement and support layer will include searchable multilingual FAQs, topic-wise help content, feedback and complaint forms, complaint reference IDs where workflow integration is available, alert subscription preferences and optional user-generated content workflows if permitted by the Authority. Citizens will be able to opt in to specific alert categories such as traffic, crowd, weather, safety, health, event reminders and emergency communications through preferred channels such as app push notification, SMS, WhatsApp or email, subject to approved gateways. If photo or story submission is enabled, all public-facing user-generated content will pass through moderation, approval and publication controls before display. |

## Information Hub

Business Objective: Provide a single authoritative source of Mela information.

This objective directly addresses the current-state problem; pilgrims today rely on fragmented print material, word of mouth, and local announcements, none of which are guaranteed accurate or current. The Information Hub is designed to be the one place every other channel (mobile app, AI Assistant, even the Authority's own field staff) points back to. This single-source principle matters for two reasons: first, trust — conflicting information across channels erodes confidence in all of them; second, maintainability — a single source means content only needs correcting once, and every channel (portal, app, and the AI Assistant via RAG) inherits that correction automatically.

Key Features

| Feature | What it does | Why it's needed |
| --- | --- | --- |
| Interactive Storytelling and Animated Timelines | The Information Hub will include interactive storytelling sections that explain the history, mythology, spiritual significance, rituals, do’s and don’ts, code of conduct, ghats, temples, akharas and key religious sites in simple, pilgrim-friendly language. Animated timelines will be used to present historical Kumbh milestones, upcoming Kumbh events, snan dates, rituals and processions in a visually guided manner. base so that pilgrims receive consistent information across channels. Feature | These explainers will be structured for multilingual publishing and will be reusable across the web portal, mobile application and KumbhDoot knowledge |
| Ghat directory | Structured listing of every bathing ghat — name, location, significance, current status (open/crowded/restricted) | Ghats are the primary pilgrim destination; likely the single most-viewed content type on the platform |
| Event calendar | Chronological listing of rituals, processions, and key dates (including Shahi Snan dates) | Drives the majority of "what's happening today/this week" queries |
| Facility directory | Toilets, water points, medical camps, food courts, lost-and-found booths, each with location and live status | Directly supports safety and comfort; feeds the Maps module's spatial visualization |
| Downloadable guides | PDF/print-friendly guides (route maps, do's-and-don'ts, emergency numbers) | Serves pilgrims with poor connectivity who want to save information locally before losing signal |
| Media galleries with metadata | Provides image galleries, video galleries, approved video embedding, captions, descriptive metadata, language tagging, category tagging and downloadable brochures, maps and advisories. | Ensures pilgrims can consume verified visual content, official advisories and orientation material in accessible, searchable and downloadable formats. |

Each of these is modelled as a content type within the CMS, not a separate database — they share the same authoring, approval, and publishing pipeline, which avoids duplicating workflow logic per content type.

Business Rules

Content must be Authority-approved before publishing. This enforces the two-stage CMS workflow (Draft → Department Review → Communications Approval) . For this module specifically, the stakes are real: incorrect ghat status or facility information can misdirect a pilgrim into an unsafe or overcrowded area. No content type here should have a "publish directly" path, except the safety-advisory fast-track.

Content must support at least Hindi, English, and one regional language. This is a hard minimum, not an aspiration. The Information Hub is the primary self-service channel — if a pilgrim's language isn't covered here, they fall back on the helpdesk or AI Assistant, adding load elsewhere. In practice this means: every content item has a mandatory base language plus mandatory Hindi/English fields (whichever isn't the base); the "one regional language" is a floor the Authority can add to; a missing translation shows the base language with a visible "not yet available in [language]" indicator rather than blank content.

Representative User Stories

"As a pilgrim, I want to see today's key events so I can plan my day."
This implies the Event Calendar needs a "today" default view, not just a full chronological list, with sorting by time-of-day and (ideally) proximity to the pilgrim's current zone. 
Acceptance criteria: the view auto-filters to the current date on load; past events are hidden or archived; time is unambiguously labelled in IST given the international pilgrim audience.

"As a pilgrim, I want facility details near me so I can find toilets/water points."
This is a location-aware query even though it lives in the Information Hub rather than the Maps module — it means every Facility Directory entry needs geo-coordinates, not just a text address. This is the exact data the Maps module consumes to plot facility pins.

Acceptance criteria: results are sortable/filterable by distance; live status (open/closed/crowded) is visible without opening the detail page; the system degrades gracefully to "near [zone name]" when GPS accuracy is poor.

Actors

- Pilgrim — read-only consumer of all four content types; no authentication required, consistent with the "Public read" security posture defined for this module.

- CMS Editor — creates and edits drafts within this module; does not hold publish authority, which sits with the Department Reviewer / Communications Approver roles.

Dependencies

- CMS — the Information Hub has no independent content store; every content type here is a CMS content model, inheriting versioning, audit trail, and localization without additional build effort.

- Search Service — this content must be indexed and searchable (feeding both the portal's Search module and the GET /search API), and it's also the primary content pool for KumbhDoot's RAG knowledge base  — so a publish event here should trigger both search re-indexing and vector-store re-indexing.

## Travel & Stay

Business Objective: Help pilgrims plan travel and accommodation.

This module closes the single biggest planning gap pilgrims face before they even arrive: how do I get there, when, and where do I stay. Because train/bus schedules and accommodation availability originate outside the Authority's own systems, this module is as much an integration problem as a content problem — its reliability depends entirely on the quality of the upstream feeds it displays, which is a different risk profile from CMS-authored modules like the Information Hub.

Key Features

| Feature | What it does | Why it's needed |
| --- | --- | --- |
| Train/bus schedule display | Shows live arrival/departure times pulled from the Transport Dept. feed | Reduces pilgrim uncertainty and station-side congestion from people arriving too early/late |
| Parking status | Live occupancy status of designated parking zones | Diverts vehicle traffic away from full lots before congestion builds |
| Accommodation directory | Listing of Authority-verified stay options (dharamshalas, camps, hotels) | Prevents pilgrims from relying on unverified/unsafe informal listings |

Each of these draws from an external department system via the Integration Layer meaning this module's content is largely read-through rather than CMS-authored, unlike the Information Hub.

The Travel & Stay module will also support secure redirection to Authority-approved booking and service portals for tents, hotels, transport and other approved services. External redirects will be clearly labelled, protected against open-redirect risks, and limited to non-sensitive parameters such as preferred language or high-level location where required. The module will also provide route information from major cities, airports, railway stations and bus terminals, along with peak-day diversions, one-way routes, park-and-ride locations, shuttle timings and accessibility guidance for senior citizens, persons with disabilities, women and children. Where approved by the Authority, the travel experience will include map-based landmark visualisation, 360-degree views of major locations and immersive orientation content for ghats, temples, parking zones and tent cities.

Business Rules

Live schedule data reflects source system within 5 minutes. This is a freshness SLA on the Integration Layer, not the portal itself — it sets the bar for how aggressively the adapter polls or subscribes to the Transport Dept. feed. It should be visibly communicated to the user (e.g., a "last updated X min ago" tag) rather than silently assumed, so pilgrims can judge how much to trust a given screen.

Accommodation listings must show Authority-verified status. This distinguishes vetted listings from any future crowdsourced or third-party listings, protecting the Authority from liability if an unverified stay option turns out to be unsafe or non-existent. In practice this means the data model needs a verification-status field surfaced clearly in the UI, not just an internal flag.

Representative User Stories

"As a pilgrim, I want live train timings so I can plan my arrival."
This implies the schedule view needs to default to the pilgrim's stated or nearest station, sort by soonest-departure, and clearly flag delays or cancellations rather than showing only the scheduled (potentially stale) time.

Acceptance criteria: the view falls back to a clear "data temporarily unavailable" message when the upstream feed is down (per the GET /travel/schedules cached-fallback behavior defined in the API catalogue), rather than showing a blank or frozen screen.

Actors

- Pilgrim — read-only consumer of schedule, parking, and accommodation data; no authentication required for browsing.

- Transport Department — source-of-truth owner for schedule and parking data; not a direct platform user, but the accountable party for feed accuracy.

Dependencies

- Integration Layer (Railways/Transport API) — this module has no independent data of its own; its reliability ceiling is the reliability of the upstream department feed, which should be tracked as an external dependency risk rather than an internal engineering risk.

## Maps & Navigation

Expanded GIS & Navigation Scope: The GIS module will include interactive GIS maps, live route guidance, geo-tagged facilities, nearby services, walking routes, traffic diversions, crowd-density overlay, emergency routes, parking navigation, public transport routes, smart search by location, geo-fencing, location sharing, offline maps, GPS navigation, and real-time map updates.

Here's Maps & Navigation in the same uniform format:

Maps & Navigation

Business Objective: Provide GPS-based wayfinding across the temporary Mela city.

Unlike a permanent city, the Mela site has no pre-existing digital map — roads, zones, and points of interest are erected and change specifically for the event. This module's core challenge is therefore not just "show a map" but "make a temporary, non-standard geography navigable," which is why offline capability and a custom GIS layer are non-negotiable rather than nice-to-have.

Key Features

| Feature | What it does | Why it's needed |
| --- | --- | --- |
| Offline map download | Let's pilgrims’ pre-download the map before losing signal | Event-ground connectivity is unreliable at peak crowd density |
| Turn-by-turn walking navigation | Routes pilgrims on foot between points of interest | Motor-vehicle routing is irrelevant inside the pedestrian Mela zone |
| Crowd-density overlay | Visual heat-map of current congestion | Lets pilgrims (and the Authority) proactively avoid bottlenecks |

Because the map itself is custom and temporary, this module depends on the GIS Service maintaining its own tile layer rather than relying purely on a standard commercial map provider — a distinction worth flagging in design reviews, since it affects both cost and update turnaround.

Business Rules

Map tiles must be downloadable for offline use prior to arrival. This drives a mobile-app requirement that the offline package be small enough (target: under 150MB per zone) to download over a home Wi-Fi connection before travel, not at the site itself where bandwidth is scarce and time-critical.

Crowd-density overlay refreshes at least every 2 minutes during peak dates. This is deliberately looser than a "real-time" promise — it reflects a realistic balance between usefulness and the practical latency of aggregating crowd-sensing data at scale. This interval should be set as an explicit, visible expectation to the user rather than implied to be instantaneous, so no one over-trusts a stale reading.

Representative User Stories

"As a pilgrim, I want offline maps, so navigation works without signal."

Acceptance criteria: the app must clearly indicate offline-map availability and download status before departure; navigation must continue functioning (using cached tiles and last-known crowd data) when connectivity drops mid-route; a visible "data may be outdated" indicator should accompany any density overlay shown offline, rather than silently presenting stale data as current.

Actors

- Pilgrim — the sole end user of this module; no authentication required for map access or navigation.

Dependencies

- GIS Service — owns the custom tile layer, routing graph, and facility geocoding that this module renders.

- Crowd Sensing Feed — an external input (e.g., CCTV/footfall sensor-derived density data), assumed to be provided by the Authority; this module's density-overlay accuracy is only as good as this upstream feed, so it should be tracked as an external dependency risk rather than an internal engineering one.

## Emergency & SOS

Business Objective: Enable rapid distress signalling and response coordination.

This is the single highest-stakes module in the entire platform — a failure here has direct life-safety consequences, which is why it is treated as an exception to almost every other design default. It must work on degraded networks when other modules can tolerate a spinner, it gets notification priority over every other alert type, and it carries the strictest audit requirement of any module on the platform.

Key Features

| Feature | What it does | Why it's needed |
| --- | --- | --- |
| One-tap SOS with GPS | Instantly transmits the pilgrim's location and a distress signal | Removes friction at the exact moment users are least able to navigate a complex form |
| Nearest help-point locator | Shows the closest medical/police/help desk | Gives pilgrims a self-service option for non-critical situations, reducing unnecessary SOS triggers |
| Lost person reporting | Structured intake for reporting a missing companion | Addresses one of the most common real-world Kumbh incidents at this scale |

The design intent across all three features is the same: minimize the number of decisions and taps required from someone who may be panicked, disoriented, or separated from a companion in a dense crowd.

Business Rules

SOS must be transmittable even on degraded connectivity (SMS fallback). This is the reason the mobile architecture explicitly commits to an SMS-based fallback channel — a data-only SOS design would fail precisely when it's needed most, during a mass-gathering network overload. The app must attempt the fastest channel first and fail over automatically, without requiring the user to notice or intervene.

Every SOS must generate an auditable incident record. This isn't optional logging — it's the record the Authority's control room, and potentially post-event inquiries, will rely on. The record should be immutable once created, with only status updates appended over time, consistent with the audit approach.

Representative User Stories

"As a pilgrim, I want a one-tap SOS button so help finds me quickly."

Acceptance criteria: the SOS control must be reachable from anywhere in the app within one tap, not buried in a menu; it must function without requiring the user to be logged in; it must confirm transmission to the user immediately, even before a human responds, so the pilgrim isn't left wondering whether it worked.

Actors

- Pilgrim — the party initiating an SOS or lost-person report; no authentication required, since requiring login at this moment would directly undermine the objective.

- Police — the primary responder consuming SOS and lost-person data.

- Control Room — the operational hub with visibility into all active incidents, coordinating response across departments.

Dependencies

- Notification Engine — delivers the SOS alert to the appropriate responders and confirms receipt back to the pilgrim.

- Police Integration — this module's real-world effectiveness depends entirely on the responsiveness of the downstream police/control-room process, which sits outside this platform's direct control. This should be flagged explicitly as an operational, not just technical, dependency — the best-engineered SOS button in the world is only as fast as the human response chain behind it.

## Live Updates & Notifications

Business Objective: Push timely, relevant alerts to pilgrims.

This module is the Authority's outbound voice to the crowd — the mechanism for shaping pilgrim behaviour in real time (e.g., diverting people from a congested ghat) rather than just informing after the fact. Where the Information Hub is pull-based (pilgrims go looking for information), this module is push-based, which changes its design priorities toward speed, relevance, and restraint — over-notifying erodes the very attention this module depends on.

Key Features

| Feature | What it does | Why it's needed |
| --- | --- | --- |
| Push notifications | App-based real-time alerts | Fastest, richest channel for connected users |
| SMS/IVR fallback | Text/voice alerts for users without the app or data connectivity | Ensures reach extends beyond app users, consistent with the platform's inclusivity goals |
| Geo-targeted alerts | Sends alerts only to users in/near a specific zone | Prevents alert fatigue from irrelevant notifications, and enables precise crowd-management messaging |

Geo-targeting is the feature that elevates this from a simple broadcast tool to an operational crowd-management instrument — it lets the Authority speak to exactly the people who need to act, rather than the entire pilgrim base.

Business Rules

Safety alerts take priority queue over informational alerts. This means the Notification Engine needs an explicit priority tier, not just a single send queue. During a genuine safety event, a promotional or informational notification should never delay a safety alert's delivery — this rule should be enforced at the queue/infrastructure level, not left to sender discipline.

Representative User Stories

"As the Authority, I want to geo-target an alert to a specific ghat zone." Note this user story is written from the Control Room Operator's perspective, not the pilgrim's — it's an admin-side capability rather than an end-user-facing one. Acceptance criteria: the operator interface must let staff draw or select a zone visually (not just type free-text location), preview the estimated recipient count before sending, and see delivery confirmation status afterward so operators can verify an alert actually reached its intended audience.

Actors

- Pilgrim — the recipient of alerts; opts into notification categories per Notifications module.

- Control Room Operator — the staff role authoring and dispatching geo-targeted alerts, distinct from the CMS Editor role used for the Information Hub.

Dependencies

- Notification Engine — handles multi-channel dispatch (push/SMS/IVR) and the priority queue described above.

- GIS Service — supplies the zone boundaries and geolocation logic needed to determine which users fall within a targeted zone.

## Complaints & Grievance

Business Objective: Provide a structured channel for pilgrim complaints.

This module exists to replace informal, undocumented complaint handling with a trackable, department-accountable process — important both for pilgrim trust and for the Authority's own post-event reporting and audit needs. Unlike the Emergency & SOS module, complaints are not time-critical in the same life-safety sense, but they are trust-critical: a complaint that vanishes into a black hole does lasting damage to public confidence in the platform.

Key Features

| Feature | What it does | Why it's needed |
| --- | --- | --- |
| Complaint submission with photo | Structured intake with optional photo evidence | Photos reduce ambiguity and speed up department triage |
| Status tracking | Lets the pilgrim see where their complaint stands | Reduces repeat inquiries and builds trust in the process |
| Department routing | Auto-routes complaints to the responsible department | Removes a manual triage bottleneck that would otherwise slow every complaint down |

Together these features are designed to close the loop that's typically missing in informal complaint handling: the pilgrim submits, sees it move, and knows who's accountable — without needing to follow up manually.

Business Rules

Every complaint must be acknowledged within 2 hours (target). This is an SLA commitment that should be visible to the pilgrim (e.g., "acknowledged by [time]") so it functions as a trust signal, not just an internal operations metric tracked only by the Authority.

Complaints auto-route to the responsible department based on category. This depends on an accurate category taxonomy being defined up front — a poorly designed category list is the most common real-world cause of misrouted complaints. This taxonomy should be validated with each department during the design phase, not assumed or finalized unilaterally by the delivery team.

Representative User Stories

"As a pilgrim, I want to track my complaint status so I know it's being handled." Acceptance criteria: status must progress through clearly defined stages (e.g., Submitted → Acknowledged → In Progress → Resolved), each with a timestamp; the pilgrim should be proactively notified on each status change via the Notification Engine, rather than being required to manually check back on the portal or app.

Actors

- Pilgrim — submits and tracks complaints; requires authentication so status and history can be reliably associated with them.

- Department Officer — receives routed complaints, updates status, and is accountable for resolution within the responsible department.

Dependencies

- Notification Engine — delivers status-change notifications back to the pilgrim.

- Identity Service — associates each complaint with a traceable, authenticated submitter, which is what makes status tracking and accountability possible in the first place.

## Volunteer Coordination

Business Objective: Manage volunteer registration, shifts, and tasks.

This module supports the Authority's and NGOs' operational workforce rather than pilgrims directly — it's an internal-facing capability that happens to live on the same platform because volunteers are drawn from the general public and need a low-friction registration path, rather than requiring a separate system just for this purpose.

Key Features

| Feature | What it does | Why it's needed |
| --- | --- | --- |
| Volunteer registration & verification | Captures volunteer details and validates identity | Necessary given volunteers get elevated on-ground access and responsibility compared to a typical pilgrim user |
| Shift scheduling | Assigns volunteers to time-based shifts | Prevents coverage gaps and double-booking across a large, distributed volunteer base |
| Task assignment | Assigns specific duties within a shift | Gives coordinators granular operational control beyond just "who is present when" |

These three features form a natural pipeline — a volunteer must be registered and verified before they can be scheduled, and scheduled before they can be assigned a specific task — so the module's workflow should enforce that sequence rather than allow steps to be skipped.

Business Rules

Volunteers must complete a verification step before shift assignment. This is a safety and accountability gate — an unverified individual should not be schedulable for a shift that may involve public-facing responsibility, regardless of how urgently coverage is needed. This rule should be enforced at the system level (blocking assignment, not just flagging it) so it can't be bypassed under scheduling pressure.

Representative User Stories

"As an NGO coordinator, I want to assign shifts so coverage gaps are visible." Acceptance criteria: the scheduling view should visually surface unfilled shifts as a first-class element of the interface, not require the coordinator to manually cross-reference a full roster; the system must prevent double-assignment of the same volunteer to overlapping shifts, catching scheduling conflicts before they become on-ground problems.

Actors

- Volunteer — registers, completes verification, and views their assigned shifts/tasks.

- NGO Coordinator — manages registration approval, builds the shift schedule, and assigns tasks; this role sits organizationally with NGOs partnering on the ground rather than with the Authority's own staff.

Dependencies

- Identity Service — powers the verification step that gates shift assignment, and is what makes this module's core safety rule enforceable in the first place.

## AI Assistant (KumbhDoot)

Business Objective: Provide natural-language, multilingual self-service support.

This module exists to absorb the long tail of pilgrim questions that don't fit neatly into a structured module — reducing helpdesk and control-room load while giving pilgrims an always-available, conversational alternative to browsing the portal. Where every other functional module answers one category of question well, KumbhDoot's job is to handle the open-ended "I don't know where to look" query.

Key Features

| Feature | What it does | Why it's needed |
| --- | --- | --- |
| Text and voice query | Accepts typed or spoken questions | Voice matters given lower literacy or typing comfort in parts of the pilgrim population |
| RAG-grounded answers | Answers are generated from verified, CMS-published content only | Prevents the assistant from inventing (hallucinating) information on safety-relevant topics |
| Escalation to human helpdesk | Hands off to a human when confidence is low | Ensures the assistant's limitations don't become a dead end for the pilgrim |

These three features work together as a funnel: voice/text lowers the barrier to asking, RAG grounding keeps answers trustworthy, and escalation catches everything the first two can't safely resolve — no query should simply fail silently.

Business Rules

AI must decline to answer outside its verified knowledge scope and offer escalation. This is the single most important safety rule in the platform's AI design — it explicitly trades off "always having an answer" for "never confidently giving a wrong one." This matters enormously given that some queries directed at the assistant may be safety-related even when not phrased as an emergency, so the assistant's default posture must be caution over completeness.

Representative User Stories

"As a pilgrim, I want to ask in my language where the nearest medical camp is." Acceptance criteria: the assistant must detect or accept the stated language and respond in it; it must retrieve grounded facility data from the Knowledge Base rather than relying on general/pretrained knowledge; and because this is a safety-adjacent query, it should also proactively surface the Emergency & SOS module's facility locator alongside the chat answer, rather than leaving the pilgrim with text alone.

Actors

- Pilgrim — the sole end user of this module; no authentication required to ask a query, consistent with the platform's inclusivity goals.

Dependencies

- Knowledge Base — the CMS-sourced, vector-indexed content that grounds every answer; this module's accuracy is only as good as the underlying content, reinforcing why CMS approval discipline matters even for modules that aren't directly content-facing.

- LLM Platform — the managed language-model API  that performs language understanding, retrieval-augmented generation, and multilingual translation.

That's all eight functional modules now written out in the uniform format. Since you've been pasting each one manually, let me know if you'd instead like me to bake all of this directly into the docx and hand you back the updated file — that would save you the copy-paste work and guarantee the formatting stays consistent.

# Proposed Solution

- Offline first and Modular Super App architecture enabling Web Portal, Mobile App, CMS, AI Assistant, GIS, notifications, analytics, and integrations to evolve independently.

- API-first and integration-ready platform with reusable adapters for GIS, traffic, transport, booking, weather, ICCC, and departmental systems.

- AI-ready architecture for future expansion, including MCP-ready AI orchestration, multilingual conversation, smart search, AI recommendations, and knowledge-base grounding.

- Scalable cloud-native deployment with high availability, disaster recovery, observability, and peak-event readiness.

- Persona-based user experience for pilgrims, tourists, officials, administrators, volunteers, vendors, media users, and emergency responders.

- Multilingual and voice-first interaction supporting 20 + Indian languages and international pilgrim needs.

- GIS-enabled real-time navigation with crowd-density overlays, route diversions, geo-tagged facilities, offline maps, and location-aware recommendations.

- Super-app style mobile experience with configurable tiles/cards, deep links and embedded access to approved official services such as smart parking, transport, feedback, grievance, booking redirections, maps, departmental services and future Kumbh/city-level applications, subject to performance, security and Authority approval.

- Offline-first field usability, including locally cached emergency contacts, last-synced critical advisories, essential facility information and offline map packs for base map tiles, toilets, medical camps, police posts, ghats, parking areas, help desks and other critical facilities where map/licence permissions allow.

- Enterprise CMS with governance, workflow, versioning, rollback, audit logs, multilingual content, and shared publishing across web, app, and AI knowledge base.

- Security-by-design and compliance-by-design aligned to GIGW, WCAG 2.1 AA, CERT-In VAPT, DPDP Act, OWASP, encryption, MFA, auditability, and data residency requirements.

- Future-ready foundation for Digital Twin, AR/VR location visualization, 360° views, advanced crowd intelligence, and additional Kumbh services.

- Virtual experience capabilities including 360-degree tours of selected ghats, temples and public areas, audio-guided tours, video narratives, multilingual voiceovers, subtitles, approved live-stream access, event stream schedules and clear fallback messaging where live streams are unavailable or network conditions are weak.

- Stakeholder Registration: The platform will provide online registration and application workflows for external stakeholders such as volunteers, NGOs, vendors, service providers and other Authority-approved stakeholder groups. These forms will support configurable fields, document upload where required, acknowledgement/reference number generation, departmental routing, status tracking, data validation, consent notices and role-based backend review/approval workflows.

- Admin Portal Features: The admin portal will include dashboard, user management, role management, content approval, notification management, alert management, CMS management, banner management, media management, reports, analytics, audit logs, API monitoring, integration monitoring, system configuration, master management, feedback management, complaint resolution, access control, and activity logs.

- Additional Solution Capabilities: The proposed platform also covers prototype adoption, departmental document publishing, third-party service governance, AI governance and escalation, production readiness, formal exit management, app store transition planning, source-code handover, API documentation, operational runbooks and knowledge transfer to the Authority or its nominated service provider.

## Solution Component Overview

| Module | Description |
| --- | --- |
| Citizen Portal | Responsive web application — the primary information hub, maps, live updates, complaints, and downloads. |
| Admin Portal | Role-based back-office for content teams, department coordinators, and control-room operators. |
| CMS | Strapi headless CMS driving portal, app, and AI knowledge base content, including content types, media library, localization, workflow, and publishing APIs. |
| Flutter Android App | Offline-first Android application with GPS navigation and SOS. |
| Flutter iOS App | Feature-equivalent iOS application published via the Authority's Apple Developer account. |
| AI Assistant (KumbhDoot) | Multilingual, voice-enabled conversational assistant grounded on curated Mela knowledge (RAG). KumbhDoot Functional Alignment: KumbhDoot will be embedded into the web and mobile user journeys as a contextual assistant for planning, travel, stay, snan guidance, healthcare facilities, maps, emergency support, FAQs, advisories and approved external service navigation. It will support text and voice-based interactions, multilingual responses, knowledge grounding from approved CMS content, escalation to helplines or helpdesk workflows where applicable, and controlled integration with external systems through secure APIs or approved deep-linking mechanisms. |
| Integration Layer | Middleware normalizing data from transport, health, police, and civic systems. |
| API Gateway | Single, secured entry point for all client and partner API traffic. |
| Notification Engine | Push, SMS, and IVR-based multi-channel alerting. |
| GIS | Geospatial services powering maps, facility locators, and crowd-density overlays. |
| Analytics | Real-time and batch analytics on usage, footfall, and service performance. |
| Reporting | Scheduled and on-demand reports for Authority leadership and departments. |
| Monitoring | Infrastructure and application observability with alerting. |
| Security | Defence-in-depth security controls across network, application, and data layers. |
| Identity Management | Citizen and staff identity, authentication, and role-based access control. |
| Search Engine | Full-text and faceted search across portal content and facility data. |
| Caching | Distributed caching to absorb read-heavy peak traffic. |
| Logging | Centralized, tamper-evident logging across all services. |
| Audit | Immutable audit trail for administrative and security-relevant actions. |
| Disaster Recovery | Multi-AZ / multi-region DR strategy with defined RTO/RPO. |

## Enhanced Solution Capabilities

| Capability Area | Proposed Solution Coverage |
| --- | --- |
| Prototype & Reference Artefact Adoption | The delivery approach will include review, adoption, enhancement and productionization of reference artefacts shared by the Authority, including KumbhDoot design inputs, while ensuring the final solution architecture, user experience and implementation remain aligned with approved requirements. |
| Departmental Publishing & Document Management | The platform will provide department-wise profile pages, document repository, notices, tenders, circulars, press releases, orders/GRs, featured/important marking, metadata tagging, archival, search and filter, and controlled departmental publishing through CMS workflow. Departmental Publishing Detail: Department-wise pages will support department profile, contact details, service descriptions, notices, tenders, circulars, press releases, orders, GRs and other documents with metadata such as department, category, title, date, validity, language and featured/important status. Public users will be able to search and filter documents by department, category, title and date range, while older content will be separated into archives as per Authority policy. Corresponding mobile-optimised views will be made available in the app for public readability and quick access. |
| Third-Party Service Governance | A structured Third-Party Services Register will be maintained covering provider name, purpose, integration mode, subscription/licence ownership, usage-cost responsibility, API limits, security review status, support contacts, monitoring status and fallback approach. Integration Governance Detail: All integrations will include authentication controls, API keys or token-based access where applicable, rate limiting, error handling, retry logic, integration failure logging and graceful degradation. Where upstream systems are unavailable, users will receive clear fallback messaging and the platform will display last-known approved information only where it remains safe and appropriate to do so. |
| AI Governance, Safety & Escalation | KumbhDoot will include RAG-based grounding from approved CMS content, source freshness controls, restricted responses for emergency/legal/medical advice, confidence-based fallback, escalation to approved helplines/helpdesk, prompt/version governance, safety monitoring and AI usage analytics. KumbhDoot Framework Coverage: The AI assistant will be aligned with the RFP’s three-principle model: a Pilgrim Assistant for personal, voice-first, multilingual guidance; Civic and Business Assistants for authorised departmental, transport, health, police, camp and vendor interactions through controlled capabilities and permissions; and a privacy-first digital public infrastructure approach that supports consent-led identity, authentication and service access without creating unnecessary centralised citizen data stores. Lost-and-Found and Emergency Integration: The platform will include lost-and-found guidance, locations, contact points and process information. If the Authority or Police provides a separate digital lost-and-found system, the web portal and mobile app will provide secure integration or clearly identified linking so users can search for or submit lost-and-found reports through the approved external system. Police stations, temporary police posts, help booths and emergency facilities will be geo-mapped and discoverable through the facility and map interfaces. |
| Testing & Production Readiness | The testing approach will include synthetic/anonymized test data, production-like performance environment, persona-based UAT, app-store readiness checks, accessibility audit, GIGW validation, VAPT closure, DR drill evidence, rollback planning and go-live readiness checklist. |
| Exit Management & Handover | The proposal includes a structured Exit Management Plan covering source code, configurations, deployment scripts, runbooks, app-store assets, documentation, training, knowledge transfer, handover certification and transition support to the Authority or its nominated service provider. |

## Solution Principles

- API-first — every capability exposed through a documented, versioned API

- Offline-tolerant — mobile experience degrades gracefully, not catastrophically, without connectivity

- Multilingual by design — content model supports Hindi, English, and regional languages natively

- Elastic scale — auto-scaling infrastructure sized for peak Shahi Snan load, not average load

- Security & privacy by design — DPDP-aligned data minimization and encryption throughout

- Reusability — platform architected to be re-activated for future Kumbh cycles with minimal rework

## Why This Solution Approach

A modular, cloud, API-first approach is recommended over a monolithic build because the Authority's requirement profile combines (a) extreme, short-duration peak load, (b) multi-department data heterogeneity, and (c) a fixed go-live date. Microservice boundaries allow parallel development across our AI, mobile, portal, and integration teams, directly compressing the critical path, while independent auto-scaling ensures that a spike in, say, map/navigation usage does not degrade the complaints or CMS services.

# Web Portal

The Citizen Portal is the primary desktop/mobile-web entry point. Every module below follows a consistent contract of workflow, validation rule, representative API, underlying data table, screen behaviour, and security posture, to keep the design directly traceable into build tasks.

| Module | Workflow / Purpose | Key Validation | Representative API | DB Table(s) | Screen Behaviour | Security |
| --- | --- | --- | --- | --- | --- | --- |
| Landing Page | Hero information, key alerts, quick links to top pilgrim needs. | Load < 2s on 3G; content sourced from CMS | GET /content/home | content_blocks, banners | Static/CDN-cached | Public read |
| Information Hub | Structured directory of facilities, events, and guides. | Filterable by category/language | GET /info/{category} | info_items, categories | List + detail views | Public read |
| Travel | Live transport schedules and parking status. | Data freshness indicator shown to user | GET /travel/schedules | transport_feed_cache | List with live badge | Rate-limited public read |
| Planning | Personalized visit planner (dates, group size, preferences). | Save plan against optional account | POST /planner | user_plans | Wizard/form flow | Auth optional |
| Facilities | Toilets, water points, medical camps, food courts. | Live status (open/closed/crowded) | GET /facilities/nearby | facilities, facility_status | Map + list toggle | Public read |
| Maps | Interactive and offline-downloadable maps. | Offline package versioned and cached | GET /maps/tiles | map_tiles (object storage) | Map canvas + search | Public read |
| Safety | Safety guidelines, crowd advisories. | Advisory push triggers portal banner | GET /safety/advisories | advisories | Banner + detail page | Public read |
| Emergency | SOS trigger and emergency contacts. | SOS requires GPS consent | POST /emergency/sos | incidents | Prominent CTA button | Auth optional, rate-limited |
| Live Updates | Real-time feed of announcements. | Feed sorted by priority then recency | GET /updates/feed (WebSocket for live) | updates | Live-updating list | Public read |
| Notifications | User-managed alert preferences. | Opt-in per category | PUT /notifications/preferences | user_preferences | Toggle list | Auth required |
| Search | Site-wide search across all content. | Typo-tolerant, faceted | GET /search?q= | search index | Search bar + results | Public read |
| Volunteer | Volunteer registration and dashboard. | ID verification required | POST /volunteers/register | volunteers, shifts | Form + dashboard | Auth required |
| Departments | Directory of departments and contacts. | Authority-maintained only | GET /departments | departments | Directory list | Public read |
| Feedback | General feedback capture. | Optional rating + free text | POST /feedback | feedback | Simple form | Auth optional |
| Complaints | Grievance submission and tracking. | Status transitions logged | POST /complaints, GET /complaints/{id} | complaints, complaint_status_log | Form + tracker | Auth required |
| Documents | Official circulars, guidelines, forms. | Version-controlled via CMS | GET /documents | documents | List with download | Public read |
| Downloads | Maps, brochures, app links. | Tracks download counts (analytics) | GET /downloads | downloads | Card grid | Public read |
| Media Gallery | Photos/videos of the event. | Moderated uploads only (Authority-sourced) | GET /gallery | media_assets | Gallery grid + lightbox | Public read |
| Accessibility | Screen-reader, high-contrast, text-scaling support. | WCAG 2.1 AA conformance | N/A (client-side) | N/A | Accessible components throughout | N/A |
| FAQs | Common questions, CMS-managed. | Tagged by category for AI reuse | GET /faqs | faqs | Accordion list | Public read |
| Contact | Helpdesk numbers, feedback channel. | Numbers pulled live from CMS | GET /contact | contact_info | Simple info page | Public read |

## Landing Page

Workflow / Purpose: Serves as the first-impression, highest-traffic screen — surfaces hero information, active safety/informational alerts, and quick links to the top pilgrim needs (facilities, maps, emergency, live updates) so a first-time visitor never has to hunt for the essentials.

Key Validation: Must load in under 2 seconds on a 3G connection, and all content must be sourced from the CMS rather than hardcoded — this keeps the highest-traffic page both fast (critical given it absorbs the most concurrent load) and centrally editable without a code deployment.

Representative API: GET /content/home — returns pre-composed content blocks and banners in a single call to minimize round trips on this latency-sensitive page.

DB Table(s): content_blocks, banners — both CMS-managed, versioned tables; no user-specific data is stored here.

Screen Behaviour: Static/CDN-cached — because content changes infrequently relative to traffic volume, this page is the primary candidate for edge caching, directly supporting the sub-2-second load target under peak concurrency.

Security: Public read — no authentication barrier on the page every pilgrim sees first.

## Information Hub

Workflow / Purpose: Structured directory of facilities, events, and guides — the detailed content layer behind the Landing Page's quick links.

Key Validation: Content must be filterable by category and language — without this, the directory becomes an unusable wall of mixed-language, mixed-category content at Mela scale.

Representative API: GET /info/{category} — category-scoped retrieval keeps payloads small and supports the filtering requirement directly at the API level rather than filtering client-side.

DB Table(s): info_items, categories — a normalized structure so category taxonomy can evolve without restructuring content records.

Screen Behaviour: List + detail views — a scannable list first, full detail on demand, appropriate for content that's browsed more often than searched.

Security: Public read.

## Travel

Workflow / Purpose: Displays live transport schedules and parking status.

Key Validation: A data-freshness indicator must be shown to the user — since this data originates from an external department feed, the UI must never imply real-time accuracy it can't guarantee.

Representative API: GET /travel/schedules — designed with a cached-fallback path so the screen degrades to "last known" data rather than failing outright if the upstream feed is unavailable.

DB Table(s): transport_feed_cache — deliberately a cache table, not a system of record, reflecting that this platform is a consumer of transport data, not its owner.

Screen Behaviour: List with live badge — the "live" indicator is the key UX element, directly supporting the freshness-validation rule above.

Security: Rate-limited public read — rate limiting protects the upstream department feed from being hammered indirectly through this screen.

## Planning

Workflow / Purpose: A personalized visit planner capturing dates, group size, and preferences, letting pilgrims build a plan ahead of arrival.

Key Validation: Plans can be saved against an optional account — validation must therefore handle both anonymous (session-only) and authenticated (persistent) save paths without one blocking the other.

Representative API: POST /planner — a single creation endpoint; an authenticated request persists the plan, an anonymous one returns a session-scoped plan.

DB Table(s): user_plans — stores plan details keyed to either a user ID or a temporary session ID.

Screen Behaviour: Wizard/form flow — a multi-step flow is appropriate here since planning inputs (dates, group size, preferences) are naturally sequential rather than a single flat form.

Security: Auth optional — reflects the deliberate choice to let pilgrims start planning before committing to an account, lowering the barrier to first use.

## Facilities

Workflow / Purpose: Surfaces toilets, water points, medical camps, and food courts — the operational backbone feeding both this screen and the Maps module's pins.

Key Validation: Live status (open/closed/crowded) must be present on every record — a facility listing without status is close to useless during peak congestion.

Representative API: GET /facilities/nearby — a location-parameterized query, since "nearby" is the primary way pilgrims will actually use this screen.

DB Table(s): facilities, facility_status — split deliberately so relatively static facility metadata isn't rewritten every time a status changes, which happens far more frequently.

Screen Behaviour: Map + list toggle — gives pilgrims the choice between spatial (map) and scannable (list) views depending on whether they know the area.

Security: Public read.

## Maps

Workflow / Purpose: Interactive and offline-downloadable maps.

Key Validation: Offline packages must be versioned and cached — without versioning, there's no clean way to push a map correction without leaving stale offline copies on pilgrim devices.

Representative API: GET /maps/tiles — serves the custom GIS tile layer.

DB Table(s): map_tiles (object storage) — tiles are stored as objects rather than relational rows, appropriate for large binary map assets.

Screen Behaviour: Map canvas + search — combines visual browsing with the ability to search directly for a named location or facility.

Security: Public read.

## Safety

Workflow / Purpose: Publishes safety guidelines and crowd advisories — the portal-facing counterpart to the push-notification side of Live Updates.

Key Validation: An advisory publish must trigger a portal banner automatically — safety content shouldn't rely on the pilgrim proactively navigating to a dedicated page to discover it.

Representative API: GET /safety/advisories.

DB Table(s): advisories — CMS-managed, following the fast-track publish path.

Screen Behaviour: Banner + detail page — the banner ensures visibility; the detail page holds the full guidance text.

Security: Public read.

## Emergency

Workflow / Purpose: Hosts the SOS trigger and emergency contact information — the portal-side entry point to the Emergency & SOS module detailed in Section 6.

Key Validation: SOS requires explicit GPS consent — location must be actively granted, not assumed, even in an emergency context, to remain consistent with DPDP consent principles.

Representative API: POST /emergency/sos.

DB Table(s): incidents — the immutable, auditable incident record referenced in Section 6's Emergency & SOS business rules.

Screen Behaviour: Prominent CTA button — the entire screen is designed around minimizing time-to-trigger, not around information density.

Security: Auth optional, rate-limited — no login barrier in an emergency, but rate-limited to prevent abuse of a channel that triggers real-world response resources.

## Live Updates

Workflow / Purpose: Real-time feed of announcements — the portal-side view of the Live Updates & Notifications

Key Validation: The feed must sort by priority first, then recency — a lower-priority but newer item should never bury a still-relevant safety alert.

Representative API: GET /updates/feed, with a WebSocket channel for live push — polling alone would introduce unacceptable delay for safety-relevant announcements.

DB Table(s): updates.

Screen Behaviour: Live-updating list — new items appear without requiring a manual refresh.

Security: Public read.

Notifications

Workflow / Purpose: Lets pilgrims manage their own alert preferences, giving them control over what they're pushed.

Key Validation: Opt-in must be per category (safety, events, general) — a single all-or-nothing toggle would either suppress safety alerts the pilgrim actually wants, or force them to accept noise they don't.

Representative API: PUT /notifications/preferences.

DB Table(s): user_preferences.

Screen Behaviour: Toggle list — a direct, low-friction control per category.

Security: Auth required — preferences are inherently tied to an identified user.

## Search

Workflow / Purpose: Site-wide search across all portal content, the primary escape hatch for pilgrims who don't know which module holds the answer they need.

Key Validation: Must be typo-tolerant and faceted — given the diversity of the pilgrim user base (literacy levels, language, typing familiarity), an exact-match-only search would fail too often to be useful.

Representative API: GET /search?q=.

DB Table(s): Search index (Elasticsearch/OpenSearch) rather than a relational table — reflects that this is a derived, re-indexable view over content from every other module.

Screen Behaviour: Search bar + results — kept deliberately simple and fast.

Security: Public read.

## Volunteer

Workflow / Purpose: Volunteer registration and dashboard — the portal-side entry point to the Volunteer Coordination module (Section 6).

Key Validation: ID verification is required — enforced here at the point of registration, consistent with the business rule that verification must precede any shift assignment.

Representative API: POST /volunteers/register.

DB Table(s): volunteers, shifts.

Screen Behaviour: Form + dashboard — registration form on entry, a dashboard view for tracking shift/task status afterward.

Security: Auth required.

## Departments

Workflow / Purpose: A directory of departments and their contacts, giving pilgrims (and other users) a transparent view of who's responsible for what.

Key Validation: Authority-maintained only — this directory should not be open to arbitrary CMS editor changes, since incorrect department contact information could misdirect a pilgrim during a real issue.

Representative API: GET /departments.

DB Table(s): departments.

Screen Behaviour: Directory list.

Security: Public read.

## Feedback

Workflow / Purpose: Captures general feedback, distinct from the Complaints module — this is for sentiment and suggestions rather than issues requiring resolution and tracking.

Key Validation: Rating and free text are both optional — deliberately low-friction, since the goal is to maximize response volume for sentiment signal, not to enforce a complete submission.

Representative API: POST /feedback.

DB Table(s): feedback.

Screen Behaviour: Simple form.

Security: Auth optional.

## Complaints

Workflow / Purpose: Grievance submission and tracking — detailed fully in Section 6's Complaints & Grievance module.

Key Validation: Every status transition must be logged — this is what makes the "track my complaint" user story (Section 6) possible, and what gives the Authority an auditable resolution trail.

Representative API: POST /complaints, GET /complaints/{id}.

DB Table(s): complaints, complaint_status_log — split so the current state and the full history are both queryable without reconstructing history from a single mutable row.

Screen Behaviour: Form + tracker.

Security: Auth required — necessary so status and history can be reliably tied to the submitter.

## Documents

Workflow / Purpose: Hosts official circulars, guidelines, and forms — the platform's record-of-truth for downloadable official content.

Key Validation: Must be version-controlled via the CMS — official documents are exactly the kind of content where an outdated version being downloaded could cause real confusion or compliance issues.

Representative API: GET /documents.

DB Table(s): documents.

Screen Behaviour: List with download.

Security: Public read.

## Downloads

Workflow / Purpose: A consolidated hub for maps, brochures, and app store links.

Key Validation: Download counts must be tracked for analytics — this gives the Authority visibility into which offline resources pilgrims actually value, informing future content priorities.

Representative API: GET /downloads.

DB Table(s): downloads.

Screen Behaviour: Card grid — a visual, browsable layout appropriate for a small set of distinct downloadable items.

Security: Public read.

## Media Gallery

Workflow / Purpose: Displays photos and videos of the event.

Key Validation: Uploads must be moderated and Authority-sourced only — an open-upload gallery would introduce a content-moderation and reputational risk the Authority almost certainly wants to avoid on an official channel.

Representative API: GET /gallery.

DB Table(s): media_assets.

Screen Behaviour: Gallery grid + lightbox.

Security: Public read.

## Accessibility

Workflow / Purpose: Not a content module but a cross-cutting capability — screen-reader support, high-contrast mode, and text scaling applied across every other module, in line with the WCAG commitment in Section 12.5.

Key Validation: WCAG 2.1 AA conformance — this is the compliance bar the entire portal is held to, validated through the automated and manual testing described in Section 15.5.

Representative API: N/A (client-side) — accessibility here is implemented in the front-end component layer, not through a dedicated backend service.

DB Table(s): N/A.

Screen Behaviour: Accessible components throughout — rather than a separate "accessibility mode," every component across every module is built to the same standard by default.

Security: N/A.

## FAQs

Workflow / Purpose: Common questions, CMS-managed — also serves as a direct content source for KumbhDoot's knowledge base.

Key Validation: FAQs must be tagged by category for AI reuse — this tagging is what allows the AI Assistant (Section 9) to retrieve and ground answers in specific FAQ content rather than the entire undifferentiated content pool.

Representative API: GET /faqs.

DB Table(s): faqs.

Screen Behaviour: Accordion list — keeps the page scannable despite potentially large FAQ volume.

Security: Public read.

## Contact

Workflow / Purpose: Displays helpdesk numbers and the feedback channel.

Key Validation: Contact numbers must be pulled live from the CMS, never hardcoded — helpdesk numbers are exactly the kind of detail that changes operationally (e.g., a new event-mode helpline) and must be correctable without a deployment.

Representative API: GET /contact.

DB Table(s): contact_info.

Screen Behaviour: Simple info page.

Security: Public read.

| Module | Workflow / Purpose | Key Validation | Security |
| --- | --- | --- | --- |
| Persona Customisation | On first app/portal use, presents experience tailored to declared Purpose (Pilgrim, Visitor/Tourist, Sadhu, Volunteer, Official, Vendor), Age, and Sex | Persona selection required before full navigation unlocks; re-selectable later | Public, no auth required to select persona |
| Super-App Container | Configurable tiles/cards deep-linking into or embedding other official Kumbh/city apps (parking, transport, feedback) | Each tile subject to Authority security/performance review before activation | Sandboxed embedding, reviewed per integration |
| Maha Kumbh Information Hub | History, mythology, spiritual significance; ghats/temples/akharas directory; animated timelines; storytelling sections; media galleries | Multi-lingual (min. Marathi, Hindi, English); media includes captions/metadata | Public read |
| Virtual Experience | 360° tours of ghats/temples; audio-guided narratives with multi-lingual voice-over; live-streaming of official events | Streaming optimised for variable network conditions with fallback messaging when unavailable | Public read; sourced only from Authority-approved platforms |
| External Booking Redirection | Secure redirect to Authority-approved external portals for tent/hotel/event/transport bookings | Redirect links clearly marked external; only minimal non-sensitive parameters passed; protected against open-redirect vulnerabilities | No payment PII collected on our platform whatsoever |
| Departmental Publishing | Department-wise profile pages (contact, services, overview); central "Documents & Notices" module for tenders, GRs, circulars, press releases | Full CMS workflow (Create → Review → Approve → Publish) enforced; searchable/filterable by department, category, date | Only Authority-nominated departmental users may publish |
| Volunteer/NGO Online Registration | Self-service registration for external stakeholders (volunteers, NGOs) | Distinct from internal CMS/stakeholder login access | Public-facing registration form, backend review workflow |

# Mobile Applications

Persona-Based App Customisation

On first download, the Mobile App presents a persona selection screen (Purpose: Pilgrim, Visitor/Tourist, Sadhu, Volunteer, Official, Vendor; plus Age and Sex), and the app's navigation, content prioritisation, and available modules are customised accordingly — for example, an Official's app surfaces control-room and departmental tools not shown to a Pilgrim persona, while a Volunteer's app leads with shift/task views.

Super-App Container

Consistent with the Web Portal's super-app approach, the Mobile App functions as a configurable container capable of surfacing tiles that deep-link into or embed other official Kumbh or city-level applications (smart parking, transport, feedback apps), subject to Authority performance and security review before each integration goes live.

Offline Emergency Contact Guarantee

Beyond general offline map/facility caching (Section 8.3), emergency and essential contact information is guaranteed to remain accessible to users even during connectivity outages, through a dedicated offline-availability mechanism independent of the general content cache — ensuring this specific safety-critical data set cannot be inadvertently evicted or left stale by normal cache management.

## Android

Android application built in Flutter, targeting API level 24+ (Android 7.0) to maximize device coverage across pilgrim demographics, including budget devices common in rural India.

Choosing Flutter over native Kotlin represents a deliberate trade-off: a single Dart codebase serves both Android and iOS, which compresses development timeline and simplifies long-term maintenance — both valuable given the fixed, non-negotiable go-live date driving this engagement (Section 2.1). The trade-off is that certain deep platform-specific capabilities (fine-grained background location behavior, some biometric/security APIs) require Flutter platform channels or plugins rather than being natively available, which has direct implications for the Emergency/SOS and Security requirements later in this section — those need explicit plugin validation during design, not just assumed availability.

## iOS

iOS application built in Flutter, targeting iOS 14+, published via the Authority's Apple Developer Program account, feature-equivalent to Android.

Because both platforms share the same Flutter codebase, "feature-equivalent" here is a much stronger guarantee than it would be with two separately maintained native codebases — feature drift between Android and iOS becomes far less likely by construction. The remaining source of platform difference is limited to genuinely OS-level behavior (push notification permissions model, background execution limits, App Store review requirements), which still needs platform-specific handling even within a single Flutter project.

## Offline Capability

Pre-download packages for maps, facility directory, FAQs, and emergency contacts — these are the specific data sets identified as safety- or navigation-critical elsewhere in this proposal (Sections 6 and 7), and are pre-downloadable specifically because they're the content a pilgrim cannot afford to lose access to mid-event due to connectivity loss.

Local SQLite/Room (Android) and Core Data (iOS) cache with background sync when connectivity returns — note this reflects native platform storage; in a Flutter implementation this is more accurately delivered via a Flutter-compatible embedded database (e.g., sqflite or Drift, both of which wrap SQLite under a single Dart API) so the same offline-sync logic doesn't need to be written twice per platform. Worth correcting this line to reference the Flutter-appropriate storage layer rather than the native Room/Core Data pairing, to keep this section internally consistent with 8.1/8.2.

Queued outbound actions (complaints, SOS) retried automatically once connectivity is restored — this is what prevents an offline pilgrim from believing an SOS or complaint was sent when it silently failed; the queue must persist across app restarts, not just across brief connectivity gaps.

## Push Notifications

Firebase Cloud Messaging (Android) and Apple Push Notification Service (iOS), with a priority queue that guarantees safety alerts pre-empt informational notifications, and topic-based geo-targeting by ghat zone.

FCM is a natural fit here regardless of native-vs-Flutter, since it already provides a unified API across both platforms via a single Flutter plugin (firebase_messaging), meaning this requirement needs essentially no adaptation from the native version of this proposal. The priority-queue behavior described here is the mobile-side consumer of the same rule defined in Section 6's Live Updates & Notifications module — safety alerts must not be delayed behind informational ones at the delivery layer, not just at the notification-engine send layer.

## GPS & Location

Foreground and limited background location access (with explicit, revocable consent) — in Flutter this is implemented via a location plugin (e.g., geolocator or location) that still requires native permission dialogs per platform; the consent UX itself must be built to each platform's permission model (Android's runtime permissions vs iOS's "Always/While Using/Never" choice), even though the surrounding app logic is shared.

Battery-optimized location sampling — higher frequency only during active navigation or post-SOS — this directly protects device battery life during a multi-hour pilgrim visit, where a drained phone is itself a safety risk; sampling frequency should be treated as a configurable parameter, not hardcoded, so it can be tuned based on real battery-drain data during testing.

Location data used transiently for routing/SOS; not retained beyond the operational need (DPDP alignment) — this is a direct implementation of the data-minimization principle in Section 12.4; practically it means location data should not be written to persistent local storage or backend records except for the duration of an active SOS incident record (Section 6, Emergency & SOS).

## Emergency (SOS)

A persistent, always-accessible SOS control triggers an incident record with GPS coordinates, device ID, and optional voice note, transmitted via the best available channel (data, then SMS fallback) to guarantee delivery even on degraded networks.

This is the mobile-side implementation of the SOS business rules defined in Section 6 — specifically, the requirement that SOS work even on degraded connectivity. The SMS fallback is the one place in this section where a Flutter plugin choice genuinely matters: SMS-sending capability differs significantly between Android (telephony/sms plugins can send directly) and iOS (Apple restricts programmatic SMS sending; iOS typically requires invoking the native Messages composer, which needs user interaction). This asymmetry should be explicitly validated and documented during design — it's a case where "feature-equivalent" from 8.2 needs a defined fallback UX difference rather than being silently assumed identical.

## Maps

Embedded map SDK rendering the GIS Service's custom tile layer, with offline tile packs and crowd-density overlay refreshed during connectivity windows.

A Flutter-compatible mapping SDK (e.g., flutter_map for custom tile layers, or a commercial SDK with a Flutter plugin) is required here rather than a native-only map library, since this needs to render the Authority's custom, event-specific tile layer described in Section 4.4 — not a standard commercial base map. Offline tile-pack storage should reuse the same local storage mechanism established in 8.3, keeping the offline strategy consistent across the app rather than introducing a separate caching approach just for maps.

## Accessibility

The Digital Kumbh mobile application will be designed with an inclusive, accessibility-first approach to ensure that pilgrims, tourists, elderly citizens, persons with disabilities, low-literacy users, and users with limited digital familiarity can access essential information and services independently. Given the scale and diversity of Kumbh Mela participants, accessibility will not be treated as an optional feature but as a core design principle across the Android and iOS applications.

The application will follow widely accepted accessibility standards such as WCAG 2.1 AA, mobile platform accessibility guidelines, and relevant Government of India digital accessibility expectations. The design and implementation will ensure that key public services such as emergency contacts, SOS, maps, navigation, facility information, alerts, travel updates, complaints, lost-and-found guidance, and AI assistant access remain usable by the widest possible user base.

Accessibility Objectives

The key accessibility objectives of the mobile application are:

- Enable easy access for elderly pilgrims and users with limited smartphone experience.

- Support persons with visual, hearing, motor, cognitive, and language-related accessibility needs.

- Ensure critical functions such as SOS, emergency contacts, live alerts, medical assistance, police help, route guidance, and facility discovery are simple, visible, and quick to use.

- Provide a consistent, readable, and multilingual user experience across Android and iOS devices.

- Ensure the application remains usable in high-stress, crowded, low-connectivity, and outdoor environments.

- Reduce dependency on helpdesk staff by enabling self-service through accessible design, voice support, and simplified navigation.

Visual Accessibility

The application interface will be designed for readability in varied conditions, including bright outdoor sunlight, low-light conditions, crowded areas, and use by elderly citizens. Screens will use clear typography, sufficient spacing, and high-contrast colour combinations to improve readability.

Key visual accessibility features will include:

- High-contrast UI theme for improved readability.

- Clear visual hierarchy with prominent headings, icons, and action buttons.

- Scalable text support based on device accessibility settings.

- Large tap targets for important actions such as SOS, call helpline, open map, submit complaint, and view alerts.

- Avoidance of colour-only indicators; icons, labels, and text will be used along with colour.

- Readable font sizes for major citizen-facing content.

- Consistent button placement and predictable navigation patterns.

- Support for dark mode or low-glare display where feasible.

Screen Reader and Assistive Technology Support

The mobile application will support native assistive technologies available on Android and iOS, such as TalkBack and VoiceOver. Interactive elements will be labelled meaningfully so that users relying on screen readers can understand and operate the application.

The implementation will ensure:

- All important buttons, menu items, cards, icons, and form fields have meaningful accessible labels.

- Screen reader focus order follows the logical visual flow of the screen.

- Error messages and validation prompts are readable by screen readers.

- Alerts, emergency messages, and critical updates are announced appropriately.

- Image-based content includes descriptive text wherever relevant.

- Decorative images are not unnecessarily read aloud by assistive tools.

- Forms are structured with clear labels, input guidance, and confirmation messages.

Voice-Enabled Accessibility

Considering the diverse user base and the possibility of low literacy, language barriers, and elderly users, the application will support voice-assisted interactions through the AI Assistant and selected mobile workflows. Voice-based access will help users ask questions, find information, and navigate services without needing to type long queries.

Voice accessibility may include:

- Voice-based query support through KumbhDoot AI Assistant.

- Multilingual speech input and response support for approved languages.

- Voice guidance for frequently asked questions, route guidance, facilities, emergency information, and travel updates.

- Audio playback of important advisories and instructions where required.

- Reduced typing dependency for elderly and low-literacy users.

- Integration with device-level speech accessibility capabilities where feasible.

Motor Accessibility and Ease of Interaction

The application will be designed for users who may have limited dexterity, reduced mobility, tremors, or difficulty using small touch targets. This is especially relevant in crowded event environments where users may operate the app while walking, standing in queues, or under stress.

Motor accessibility considerations will include:

- Large, well-spaced buttons for frequently used actions.

- One-touch access to emergency SOS, helplines, maps, and alerts.

- Minimal multi-step navigation for critical services.

- Avoidance of complex gestures as the only method of interaction.

- Support for simple tap-based navigation across all major workflows.

- Clear confirmation before irreversible actions, such as complaint submission or emergency escalation.

- Reduced need for repeated typing through dropdowns, saved preferences, recent searches, and location-based suggestions.

Cognitive Accessibility and Simplified User Experience

The mobile application will be designed to be simple, predictable, and easy to understand for first-time users, elderly citizens, and users with limited digital literacy. Content and navigation will be structured in a way that reduces confusion and cognitive load.

Cognitive accessibility features will include:

- Simple labels such as “Find Toilet”, “Medical Help”, “Police Help”, “My Route”, “Emergency”, and “Ask KumbhDoot”.

- Step-by-step guidance for key actions such as submitting a complaint, finding a facility, or using SOS.

- Consistent screen layouts and repeated patterns across modules.

- Short, clear, and action-oriented instructions.

- Use of icons with text labels for easier recognition.

- Avoidance of technical jargon in citizen-facing screens.

- Clear success, error, and next-step messages.

- Contextual help and FAQs available within relevant screens.

Multilingual and Low-Literacy Support

The Kumbh Mela attracts visitors from different states and linguistic backgrounds. Therefore, the application will support multilingual content and interactions to improve inclusion and service reach.

The accessibility approach will include:

- Support for Hindi, English, and Authority-approved regional languages.

- Consistent language switching from user preferences.

- Localized labels, alerts, FAQs, and key service information.

- Voice-assisted responses for users who may not be comfortable reading long text.

- Simple language and short sentences in public-facing content.

- Use of icons, maps, and visual cues to supplement text.

- AI Assistant support for multilingual queries subject to approved language coverage and content availability.

Accessibility for Emergency and Safety Features

Emergency and safety-related workflows will be given special accessibility attention because these functions may be used in stressful or time-critical situations. The app will prioritize quick discovery, simple action, and clear confirmation for emergency use cases.

Accessibility provisions for emergency features will include:

- Prominent SOS button placement in the mobile app.

- One-touch emergency contact access.

- Clear visual and text confirmation after SOS initiation.

- Location-sharing support where user permission is granted.

- Offline availability of emergency contact numbers and basic safety instructions.

- Accessible display of nearby police posts, medical camps, help desks, lost-and-found centres, and emergency facilities.

- Push notifications for critical alerts with simple, readable, and multilingual messaging.

- Alert categories such as safety, route diversion, weather, crowd advisory, health advisory, and transport update.

Map and Navigation Accessibility

Maps and navigation are critical for a temporary city-like environment such as the Kumbh Mela. The map interface will be designed to support users who may not be familiar with digital maps or the event geography.

Accessibility features for maps and navigation will include:

- Searchable facility categories such as ghats, toilets, drinking water, medical camps, police posts, help desks, parking, shuttle points, and lost-and-found centres.

- Text-based facility listings as an alternative to map-only interaction.

- “Nearest facility” suggestions based on user location, subject to permission.

- Clear route instructions in simple language.

- Landmark-based directions where feasible.

- Accessible icons and labels for major facilities.

- Offline access to essential map and facility information where supported.

- Route advisory messages for diversions, blocked areas, crowd congestion, or restricted access.

Notification Accessibility

The notification system will ensure that critical public advisories are readable, understandable, and actionable for all users. Alerts will avoid overly technical language and will clearly describe the action expected from the user.

Notification accessibility will include:

- Clear notification titles and short message summaries.

- Multilingual notification support where configured.

- Categorization of alerts by urgency and type.

- Support for device-level notification accessibility settings.

- Avoidance of excessive notifications to reduce user confusion.

- Ability to view past alerts within the app.

- Visual distinction between emergency, advisory, informational, and service notifications.

Accessible Forms and Grievance Submission

Forms used for complaints, feedback, registration, volunteer coordination, lost-and-found guidance, or service requests will be designed to reduce user effort and errors.

Accessible form design will include:

- Clear labels for every field.

- Mandatory fields marked with text indicators, not colour alone.

- Inline validation and clear error messages.

- Support for dropdowns, radio buttons, and pre-filled options where applicable.

- Minimal data entry for public users.

- Confirmation screen before final submission.

- Acknowledgement/reference number after submission.

- Status tracking with simple messages such as “Received”, “Under Review”, “Assigned”, and “Resolved”.

Offline Accessibility

Since network connectivity may be intermittent in crowded Mela areas, essential accessibility features will continue to support users even when connectivity is poor.

Offline accessibility coverage may include:

- Cached emergency contact numbers.

- Cached safety advisories and basic help information.

- Last-synced map and facility data where available.

- Offline access to FAQs and important instructions.

- Clear indication of last updated time for offline content.

- Graceful messaging when live services are unavailable.

- Automatic sync when connectivity is restored.

Accessibility Testing and Validation

Accessibility will be validated throughout the design, development, and testing lifecycle. The testing approach will include automated checks, manual testing, and device-level validation on Android and iOS.

Accessibility testing will cover:

- Screen reader testing using Android TalkBack and iOS VoiceOver.

- Colour contrast checks for critical screens and text.

- Font scaling and dynamic text behaviour.

- Keyboard/focus navigation where applicable.

- Tap target size and spacing validation.

- Form accessibility and error message readability.

- Emergency workflow usability testing.

- Multilingual display and layout testing.

- Testing under low-connectivity and outdoor-use scenarios.

- User acceptance testing with representative personas such as elderly pilgrim, non-local tourist, visually impaired user, low-literacy user, volunteer, and control-room user.

Compliance Alignment

The accessibility implementation will be aligned with applicable standards and good practices, including:

- WCAG 2.1 AA accessibility principles.

- Government digital accessibility expectations for citizen-facing services.

- Mobile platform accessibility guidelines for Android and iOS.

- GIGW-aligned accessibility and usability principles.

- Inclusive design practices for public safety and mass-event environments.

Accessibility Deliverables

As part of the implementation, the following accessibility-related deliverables may be provided:

- Accessibility checklist for mobile app screens.

- WCAG 2.1 AA alignment summary.

- Accessibility test report.

- Screen reader testing observations.

- Colour contrast validation summary.

- Accessibility issues log and closure evidence.

- Recommendations for content authors to maintain accessible content through CMS.

- Accessibility readiness sign-off before production release.

Expected Accessibility Benefits

The accessibility-first approach will provide the following benefits to the Authority and end users:

- Better inclusion of elderly pilgrims, persons with disabilities, and low-literacy users.

- Improved access to emergency, health, navigation, and facility information.

- Reduced dependency on physical helpdesks for routine queries.

- Better citizen satisfaction and trust in the digital platform.

- Improved compliance posture for a government citizen-facing application.

- Safer and more reliable user experience during peak crowd conditions.

- Greater adoption of the mobile application across diverse user groups.

Accessibility (WCAG 2.1 AA)

| Requirement | Our Commitment |
| --- | --- |
| Conformance level | WCAG 2.1 AA across Web Portal main flows; equivalent platform-specific accessibility for Mobile Apps (Android/iOS guidelines) |
| Initial audit | Full accessibility audit completed before go-live |
| Re-audit | At least one additional re-audit during the event period |
| Critical issue fix SLA | 5 working days |
| High/Medium issue fix SLA | 15 working days (or as otherwise agreed) |
| Acceptance criteria | No critical accessibility issues blocking access to key user journeys |

## User Preferences

The mobile application will provide a persona-aware and preference-driven user experience that adapts content, navigation shortcuts, alerts, accessibility options, and service recommendations based on the user’s selected profile and preferences. During onboarding or profile setup, users may voluntarily select relevant persona attributes such as pilgrim, tourist/visitor, sadhu, volunteer, official, vendor, service provider, or other Authority-approved user category, along with preferred language, accessibility requirements, age band where voluntarily provided, and notification preferences.

Based on these selections, the app will prioritise relevant modules and information for each user group. For example, pilgrims may receive priority access to snan dates, ghat guidance, route advisories, crowd alerts, emergency contacts, and facility discovery; tourists may see itinerary support, landmark information, virtual tours, travel guidance, and accommodation-related information; volunteers may access duty schedules, task views, field reporting, and escalation support; officials may access role-based operational views, approvals, alerts, dashboards, and administrative workflows; vendors and service providers may access licence/status guidance, rate list publication, service location details, compliance information, and service-related updates; and users with accessibility needs may receive simplified content, larger touch-friendly journeys, accessible route options, voice support, and reduced-complexity navigation.

User preferences such as language selection, notification category opt-ins, accessibility settings, persona selection, and selected personalization options will be stored against the user profile where the user is authenticated. These preferences will be synced across devices after authentication so that the user receives a consistent experience when using the app on multiple devices. This will allow returning users to retain their preferred language, notification subscriptions, accessibility choices, and relevant content configuration without repeating setup.

For anonymous or non-authenticated users, the application will still persist key preferences locally on the device so that the experience does not reset on every app relaunch. Local persistence will include preferences such as selected language, basic notification interests, accessibility display choices, and selected persona where technically supported. Cross-device synchronization will be enabled only after the pilgrim or user authenticates, consistent with the “Auth optional” pattern used elsewhere in the proposal. This ensures that the app remains usable without mandatory login while still providing enhanced continuity for authenticated users.

Persona-based customization will not restrict access to essential public information. Core safety information, emergency contacts, SOS, public alerts, public notices, maps, facility information, lost-and-found guidance, FAQs, and other citizen-critical services will remain accessible to all users irrespective of persona or authentication status. Personalization will be used only to improve relevance, reduce cognitive load, and surface the most useful services first, while allowing users to change persona, language, accessibility settings, and alert preferences at any time.

The application will follow consent-led, privacy-aware, and data-minimization principles while collecting or using persona and preference data. Sensitive or optional attributes will be collected only where required for service relevance and with appropriate user notice or consent. The platform will avoid unnecessary profiling and will ensure that personalization logic supports inclusion, usability, and service discovery without creating barriers for anonymous users or users who choose not to share additional personal information.

The expected benefit of persona-based customization is to deliver a more relevant, simplified, and inclusive mobile experience for different user groups participating in the Kumbh Mela. It will help users quickly discover the services most relevant to them, reduce navigation effort, improve adoption, support accessibility, enable meaningful notifications, and maintain consistency across authenticated devices while preserving access to essential public services for all users.

## Performance

| Metric | Target |
| --- | --- |
| Cold start time | < 3 seconds on mid-tier device |
| App size (initial download) | < 40 MB (maps/content downloaded on demand) |
| Crash-free session rate | > 99.5% |
| Offline map pack size | < 150 MB per zone, compressed |

These targets carry slightly different engineering risk under Flutter than under native: Flutter apps historically ship a somewhat larger baseline binary than an equivalent native app due to the bundled Flutter engine, which makes the < 40 MB initial-download target a meaningful constraint worth validating early (e.g., via a build spike in Sprint 0) rather than assumed achievable by default. Cold-start time is similarly a metric to benchmark early, since Flutter's engine initialization adds a fixed cost that native apps don't incur — both are manageable with standard optimization techniques, but should be tracked from the first build rather than discovered late.

## Security

Certificate pinning for API communication — implemented via a Flutter HTTP client configuration (e.g., pinning within dio or http package interceptors) applied identically across both platforms from the shared codebase.

Encrypted local storage for cached PII (complaint history, saved plans) — should use a Flutter secure-storage plugin (e.g., flutter_secure_storage) that delegates to Android's Keystore and iOS's Keychain respectively, rather than encrypting manually — this keeps the security guarantee tied to each platform's hardware-backed storage.

Root/jailbreak detection with degraded-mode warning (non-blocking, safety-first) — deliberately non-blocking because a rooted/jailbroken device is still a device someone might urgently need SOS access from; the warning should inform without preventing use of safety-critical features, consistent with the safety-first posture established in Section 8.6.

## Store Deployment

Applications are published under the Authority's own Google Play Console and Apple Developer accounts (recommended for long-term ownership), with staged rollout (5% → 25% → 100%) ahead of go-live, and an expedited review request submitted to both platforms given the fixed event date.

Publishing under the Authority's own accounts (rather than the implementation partner's) is recommended specifically so the Authority retains long-term control of the app listing beyond the engagement period — this avoids a dependency on the delivery partner for future updates, which matters given this platform is explicitly designed for reuse across future Kumbh cycles (Section 3.2). The expedited review request is particularly important for the iOS submission, where App Store review timelines are less predictable than Play Store's, and a fixed go-live date leaves no room for an unexpected review delay.

The mobile app release process will include preparation and maintenance of app store listing assets in coordination with the Authority, including app name, short and long descriptions, category, keywords, screenshots, feature graphics, icons, privacy disclosures, contact details, support information and version notes. The applications will be submitted and published under Authority-nominated Google Play Console and Apple Developer accounts or other Authority-approved store accounts. If any temporary publishing arrangement is required, the transition and ownership transfer plan will be documented and approved by the Authority before go-live.

The delivery team will manage app submission, review responses, store policy compliance, release notes, phased rollout, urgent hotfixes, version upgrades and resolution of store review comments. Post-launch, app ratings, reviews, crash trends and user feedback from the stores will be monitored and summarised in MIS reporting. Store feedback will be classified into defects, usability improvements, content corrections, feature requests and policy issues, and will be routed through the agreed support and change-management process.

## Crash Analytics

Firebase Crashlytics (or equivalent) integrated for real-time crash and ANR monitoring, with severity-based alerting to the on-call engineering team during the event window.

Crashlytics has first-class Flutter support (firebase_crashlytics plugin) and reports crashes from both platforms into a single dashboard — operationally convenient for the on-call team during the event window, since they're monitoring one crash feed rather than two separate native dashboards. Severity-based alerting should be tuned so that crashes in safety-critical flows (SOS, Maps navigation) trigger a higher-urgency alert than a crash in, say, the Media Gallery.

# AI Assistant (KumbhDoot)

## Architecture

KumbhDoot Architecture

[

KumbhDoot is not a single conversational AI service — it is a distributed, multi-agent assistant framework in which every pilgrim, department, vendor, and service provider is represented by their own AI assistant, and these assistants coordinate with each other rather than routing all interaction through one central system. NTKMA, in consultation with a Non-Profit organisation, has developed a working prototype of this framework, publicly accessible at kumbhdoot.org, which we have reviewed as the authoritative reference for our proposed implementation. Where our approach differs from the reference prototype, we flag this explicitly for NTKMA's review and final direction during the design phase, consistent with RFP Clause 7.4.3.

## The Three-Principle Framework

Principle 1 — Pilgrim Assistant (device-local, voice-first)

Every registered pilgrim is supported by a personal, voice-first AI assistant that runs locally on the pilgrim's own device — including feature phones and voice-only interfaces, not just smartphones. This assistant synchronizes with a secure cloud-based replica for backup and cross-device continuity, and operates in 20+ Indian languages with natural, unscripted conversation.

This is a materially different architecture from a conventional server-hosted chatbot: it prioritizes low-latency, offline-tolerant operation and gives the pilgrim's assistant a persistent identity that travels with them across sessions and devices, rather than treating each query as a stateless server call.

Principle 2 — Civic and Business Assistant (distributed, MCP-connected)

Government departments, transport systems, health services, police, camps, and local vendors each operate their own assistant instance, with clearly defined capabilities and access permissions scoped to their role. These assistants negotiate on behalf of their principals — meaning a pilgrim's assistant can, for example, query a medical camp's assistant for real-time bed availability, or a transport department's assistant for live shuttle timing, through direct assistant-to-assistant interaction rather than through a shared central database.

Critically, civic and business assistants connect to their existing databases via Model Context Protocol (MCP) and do not require dedicated LLM or heavy compute infrastructure of their own — keeping departmental onboarding cost and complexity low, since a department is exposing an MCP-compatible interface to its existing systems rather than standing up new AI infrastructure.

Principle 3 — Digital Public Infrastructure (India Stack 2.0) for privacy and trust

Assistants coordinate in real time over India's Digital Public Infrastructure, enabling decentralized, consent-driven decision-making for identity verification, payments, and authentication. This is a deliberate privacy-by-design choice: no central database of citizens is created by the platform. Identity and consent flow through India Stack primitives rather than being aggregated into a single KumbhDoot-owned data store.

## Why This Architecture Matters for Our Delivery Approach

| Design Choice | Implication for Our Build |
| --- | --- |
| Local pilgrim assistant | Requires on-device inference capability (lightweight model or hybrid edge/cloud split), not just a thin client calling a server API |
| MCP-based civic connectivity | Our Integration Layer must expose and consume MCP-compliant interfaces, in addition to conventional REST APIs, for department onboarding |
| No central citizen database | Our data architecture must avoid the centralized PII store pattern common to conventional chatbot platforms — consent and identity resolution happen via DPI, not our own database |
| Assistant-to-assistant negotiation | Conversation orchestration must support multi-agent query resolution, not single-turn request/response only |

## Language Coverage

KumbhDoot shall support, at minimum:

- All official languages of Indian states with a population of 2 crore or more

- The 6 official languages of the United Nations (Arabic, Chinese, English, French, Russian, Spanish)

This is a broader and more precisely defined language commitment than a general "Hindi, English, and regional language" baseline, reflecting the genuinely international and pan-Indian character of Kumbh pilgrimage.

## Alignment with the Reference Prototype

We commit to reviewing the "KumbhDoot Proposal" reference document and the live WIP prototype at kumbhdoot.org during our Design phase (Milestone 2, RFP Section 8), and to finalising our detailed KumbhDoot architecture in direct consultation with NTKMA. Per RFP Clause 7.4.3, where any discrepancy exists between our proposed approach and NTKMA's final approved architecture, NTKMA's approved artefacts and instructions shall prevail, and we will adjust our build accordingly without treating this as a scope change.

# Content Management System (Strapi CMS)

## Content Workflow

The CMS workflow ensures that public-facing information is governed, accurate and approved before it becomes visible to citizens or available to KumbhDoot. Editors first create draft content with the required text, media, metadata, language variants and publishing rules. The draft is then reviewed by the relevant Department Owner to confirm operational correctness, factual accuracy and alignment with departmental guidance.

After departmental review, the Communications Cell performs the final approval to validate public messaging, consistency of language, branding, tone and publication readiness. Once approved, the content can either be published immediately or scheduled for a future date and time. Published content is then distributed through CMS APIs to the Web Portal and Mobile App, and also synchronized into the approved AI knowledge base so that KumbhDoot responds using the latest authorized information.

If content is rejected at the Department Owner or Communications Cell stage, it returns to Draft with reviewer comments so the editor can revise and resubmit it. The workflow will maintain version history, approval timestamps, user actions, rejection comments and publishing logs, ensuring accountability, traceability and rollback capability for all public-facing and AI-consumable content.

| CMS Content Workflow Architecture |  |  |  |  |
| --- | --- | --- | --- | --- |
| 1. Draft by Editor Content creator prepares text, media, metadata, language variants and validity dates. | → | 2. Review by Department Owner Department validates accuracy, completeness, policy alignment and operational relevance. | → | 3. Approve by Communications Cell Comms Cell confirms public messaging, language quality, branding and publishing readiness. |
| ↓ |  |  |  |  |
| Reject / Return At any review or approval stage, rejected content returns to Draft with comments. | ← | Draft Revision Editor updates content based on reviewer comments and resubmits. | → | 4. Schedule / Publish Approved content is scheduled for a future date or published immediately. |
| ↓ |  |  |  |  |
| 5. Live on Portal, Mobile App and AI Knowledge Base Published content is exposed through CMS APIs to the Web Portal, Mobile App and KumbhDoot knowledge base, with audit logs, version history and rollback support. |  |  |  |  |

## Roles

| Role | Permissions |
| --- | --- |
| Content Editor | Create/edit drafts within assigned category |
| Department Reviewer | Review and comment on content relevant to their department |
| Communications Approver | Final approval and publish authority |
| System Administrator | User management, configuration, full audit access |

## Approval & Publishing

Strapi CMS will be configured with custom content types, collection types, single types, draft/publish controls, role-based permissions, and review-state extensions to support the required approval process. A mandatory two-stage approval path will apply to all public-facing content, with an expedited single-stage path reserved for safety-critical advisories to avoid delay during genuine emergencies.

## Media Management

Strapi Media Library will be used as the centralized repository for images, PDFs, circulars, videos, and other public assets, integrated with object storage/CDN for scalable delivery. Media upload rules will enforce file validation, optimized responsive variants, metadata tagging, and mandatory alt-text for accessibility compliance.

## Scheduling

Strapi draft/publish capability will be extended with scheduled publishing and auto-expiry rules, enabling future-dated content releases and temporary advisories such as Shahi Snan-day notices, route diversions, and emergency updates.

## Audit & Versioning

Strapi will maintain content status, ownership, and publishing metadata, while the implementation will add audit logging for author, reviewer, approver, timestamp, version, and change history. This audit trail will support governance, operational review, and RTI-readiness requirements.

## Localization

Strapi Internationalization will be used to model source-language content and linked translations across Hindi, English, and priority regional languages. Missing translations will fall back to the base language with a visible language-availability indicator instead of showing blank content.

# Technology Stack

The recommended stack favours mature, widely-supported, cloud-technologies with strong Indian government empanelment precedent, large talent pools (for post-go-live handover), and proven performance at mass-event scale.

| Layer | Recommended Technology | Why Selected |
| --- | --- | --- |
| Frontend (Web) | React.js + Next.js (SSR) | SEO-friendly, fast first paint critical for low-end devices; large talent pool |
| Mobile | Flutter | Best performance, offline storage, and GPS/background-service access for safety features |
| Backend | Node.js / Java (Spring Boot) microservices | Proven scalability, strong ecosystem, easy to hire and hand over |
| API Gateway | Kong / AWS API Gateway (or empanelled equivalent) | Rate limiting, auth, and traffic management at the edge |
| Database (Relational) | PostgreSQL (managed, HA) | ACID guarantees for transactional data (complaints, identity) |
| Database (NoSQL) | MongoDB / DynamoDB | Flexible schema for content and geo/event data at scale |
| Cache | Redis (clustered) | Sub-millisecond reads to absorb peak read traffic |
| Queue | Kafka / SQS | Decoupled, resilient event-driven communication |
| Storage | Object storage (S3-compatible) | Durable, cost-effective media and document storage |
| Search | OpenSearch / Elasticsearch | Fast full-text and faceted search across content and FAQs |
| Maps | Government-approved GIS base layer + custom overlay tiles | Data sovereignty and offline tile packaging for the app |
| Authentication | OAuth 2.0 / OIDC (Keycloak or managed IdP) | Standards-based, supports MFA and future SSO with govt. ID systems |
| Authorization | RBAC/ABAC via policy engine | Fine-grained control for multi-department admin access |
| AI Platform / LLM | Managed LLM API (e.g., Claude via Anthropic API) + RAG pipeline | Strong multilingual reasoning, safety controls, and enterprise support |
| CMS | Strapi CMS | Open-source, Node.js-based headless CMS with REST/GraphQL APIs, role-based access, localization, media library, custom content types, and extensibility for workflow and RAG publishing pipelines CMS Plugin and Module Governance: The CMS implementation will maintain an approved plugin/module register covering module name, purpose, source, version, last update date, security advisory status, dependency impact and approval owner. New CMS plugins or modules will be introduced only after security review, non-production testing, compatibility assessment, Authority approval and rollback planning. This control will reduce operational risk, maintain auditability and ensure that CMS extensibility does not compromise security, performance or maintainability. |
| Analytics | Cloud data warehouse + dashboard | Real-time operational visibility for control room |
| Logging | ELK / OpenSearch stack | Centralized, searchable logs for troubleshooting and audit |
| Monitoring | Prometheus + Grafana + cloud-APM | Proactive alerting on latency, errors, and saturation |
| CI/CD | GitLab CI / GitHub Actions + ArgoCD | Automated, auditable, repeatable deployments |
| Containerization | Docker | Consistent runtime across environments |
| Kubernetes | Managed Kubernetes (EKS/AKS/GKE) or empanelled equivalent | Auto-scaling for extreme peak load with self-healing |
| Cloud | Cloud Solution | Compliance with Government cloud policy and data residency |
| DevOps | IaC (Terraform) + GitOps | Reproducible, auditable infrastructure changes |

Note : The technology stack is indicative and shall be finalized in consultation with the Authority, subject to Government empanelment, data residency, licensing, security, procurement and compliance requirements. Equivalent Authority-approved products/platforms may be used without compromising functionality or SLAs.

# Understanding of Requirements

## Business Challenges

The Authority must deliver a temporary but mission-critical digital service to a population significantly larger than most permanent smart-city deployments, within a fixed and non-negotiable timeline dictated by the astronomical/religious calendar. There is no ability to slip the go-live date, which fundamentally shapes our delivery, testing, and risk approach.

## Traditional Pain Points

- No single authoritative digital source of truth for pilgrims

- Manual, paper-based coordination between departments (police, health, transport, sanitation)

- Limited real-time visibility into crowd density and facility status

- Absence of a structured grievance and lost-and-found mechanism

- No AI-assisted, multilingual self-service channel to reduce load on helpdesks

## Stakeholders

| Stakeholder | Interest / Role |
| --- | --- |
| “NTKMA” / State Government | Overall ownership, funding, policy, and go-live sign-off |
| Pilgrims & Tourists (Citizens) | End users of portal, mobile app, and AI assistant |
| Police & Emergency Services | Consumers of SOS, crowd, and incident data |
| Health Department | Medical camp locations, ambulance dispatch integration |
| Transport & Railways | Travel schedules, parking, shuttle information feeds |
| Local Administration / Sanitation | Facility status updates (toilets, water, waste) |
| Volunteers & NGOs | Volunteer coordination module users |
| Media & Communications Cell | CMS content publishing and press updates |
| Implementation Partner (We) | Design, build, deploy, and support the solution |

The following matrix maps each stakeholder group to the digital channels and applications they are expected to use. It clarifies how public users, departmental teams, administrators and external systems will interact with the Web Portal, Mobile App, KumbhDoot AI Assistant, Admin Portal/CMS, Command Dashboard and API/Integration Layer across citizen-facing, operational and administrative journeys.

| Actor / User Group | Web Portal | Mobile App | KumbhDoot AI Assistant | Admin Portal / CMS | Command Dashboard | API / Integration Layer | Key Usage |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Pilgrims / General Citizens | Yes | Yes | Yes | No | No | No | View information, snan dates, routes, facilities, alerts, FAQs, complaints, lost-and-found, emergency contacts |
| Tourists / Visitors | Yes | Yes | Yes | No | No | No | Travel planning, accommodation guidance, 360° views, virtual tours, event calendar, facility discovery |
| Sadhus / Akharas | Yes | Yes | Yes | Limited / optional | No | No | Akhara information, procession schedules, snan guidance, notices, route advisories, support information |
| Volunteers | Yes | Yes | Yes | Limited / role-based | Optional | No | Registration, task allocation, duty updates, location guidance, escalation support, field reporting |
| NGOs / Support Organisations | Yes | Yes | Optional | Limited / role-based | Optional | No | Registration, service coordination, helpdesk support, welfare updates, field coordination |
| Vendors / Service Providers | Yes | Yes | Optional | Limited / role-based | No | Optional | Registration, licence/status updates, rate list publication, service location details, compliance information |
| “NTKMA” Officials | Yes | Yes | Yes | Yes | Yes | Yes | Content approval, alerts, reports, dashboard monitoring, department coordination, operational decision-making |
| Departmental Users | Yes | Optional | Optional | Yes | Yes | Yes | Publish department information, notices, circulars, facility updates, service status and documents |
| Police Department | Yes | Optional | Optional | Yes | Yes | Yes | Emergency alerts, lost-and-found, incident information, crowd advisories, police post information, SOS integration |
| Health Department / Medical Teams | Yes | Optional | Optional | Yes | Yes | Yes | Medical camp details, hospital/first-aid data, health advisories, ambulance/incident coordination |
| Transport / Traffic Department | Yes | Optional | Optional | Yes | Yes | Yes | Route diversions, traffic updates, parking information, shuttle/bus schedules, public advisories |
| Sanitation / Civic Services Team | Yes | Optional | No | Yes | Yes | Yes | Toilet/water/waste facility updates, field status, civic service alerts |
| Media & Communications Cell | Yes | Optional | Optional | Yes | Optional | No | Press releases, announcements, media gallery, official updates, campaign publishing |
| Control Room / ICCC Operators | Optional | Optional | Optional | Yes | Yes | Yes | Monitor live alerts, incidents, complaints, crowd/traffic feeds, dashboards and SLA indicators |
| System Administrators | No | No | No | Yes | Yes | Yes | User management, roles, configuration, monitoring, audit logs, integrations, system health |
| Content Creators / Editors / Approvers | No | No | No | Yes | Optional | No | Create, review, approve, schedule, publish and archive multilingual content |
| External Booking / Service Platforms | Redirect target | Redirect target | Optional deep-link | No | No | Yes | Booking, accommodation, transport or other approved services through secure redirect/API |
| App Store / Platform Administrators | No | No | No | Yes / operational | Optional | No | Manage app store listings, updates, review responses, release notes and store feedback |

Access Control Note: Administrative, departmental, dashboard and integration capabilities will be role-based and available only to users authorised by the Authority. Public information, emergency contacts, alerts and essential facility details will remain accessible to citizens, while sensitive operational, security, incident and administrative functions will be restricted to approved users.

## Business Goals & Objectives

- Provide every pilgrim a reliable, multilingual, offline-tolerant source of information and navigation

- Reduce emergency response time through real-time SOS and control-room integration

- Give the Authority unified, real-time operational visibility across departments

- Establish a reusable, standards-compliant digital platform for future events

- Ensure inclusivity for elderly, disabled, and low-literacy user segments

## Scope

- Scope covers Web Portal, Mobile App, and KumbhDoot AI Assistant as the three main deliverables.

- Includes CMS/Admin Portal for content, approvals, publishing, user roles, alerts, complaints, reports and audit logs.

- Covers citizen services such as information access, schedules, maps, travel guidance, facilities, complaints, feedback and emergency support.

- Includes Android and iOS mobile apps with GPS, notifications, offline access, SOS, facility locator and accessibility features.

- Includes KumbhDoot AI Assistant with multilingual, voice/text support and Authority-approved knowledge base.

- Provides stakeholder registration workflows for volunteers, NGOs, vendors, service providers and approved users.

- Covers GIS maps, navigation and facility locator for ghats, temples, parking, medical camps, police posts, helpdesks and civic facilities.

- Includes live updates and notification support through push notifications and approved SMS/IVR/WhatsApp/email gateways.

- Provides API integration layer for transport, traffic, health, police, civic, GIS, ICCC/control room, weather and third-party systems.

- Includes analytics, reports and command dashboard for Authority users and control-room monitoring.

- Covers security, identity management, monitoring, logging, audit, backup and disaster recovery readiness.

- Includes testing, deployment, app-store release support, documentation, training, knowledge transfer and final handover.

- Covers support and maintenance during the agreed warranty/support period, including issue resolution and event-mode operational support.

## Out of Scope

- Physical event infrastructure such as barricading, tents, signages, PA systems, CCTV hardware, sensors, drones, RFID devices, network towers and on-ground crowd-control arrangements are outside the digital platform scope.

- Procurement, ownership and recurring charges for cloud subscription, domain, SSL, SMS, WhatsApp, IVR, email, maps, AI/LLM, app-store accounts and third-party licences should remain outside scope unless separately contracted.

- Development, maintenance or modification of third-party departmental systems is excluded; only agreed API, deep-link or approved integration support should be considered in scope.

- Banking operations, payment settlement, reconciliation, refunds, chargebacks and financial dispute handling are outside scope; only approved payment gateway integration may be supported if required.

- Content creation, official translation, legal approval, media approval and final publishing approval should remain the Authority’s responsibility.

- Telecom bandwidth, public Wi-Fi, mobile network availability, internet connectivity and field-level network performance at the Mela site should be excluded from vendor responsibility.

- Physical emergency response, medical response, police action, ambulance dispatch and crowd-control decisions are outside scope; the platform will only support digital reporting, routing, alerts and information access.

- Operations of external booking, accommodation, transport, tourism or service-provider platforms are outside scope; the platform may only provide approved links, redirects or integrations.

- Long-term hosting, support, enhancement and maintenance beyond the agreed warranty/support period should be excluded unless separately contracted.

- Major change requests, new modules, new integrations, additional languages, expanded AI features, digital twin/AR/VR expansion and future Kumbh/city services should be treated as separate change requests unless included in the final contract.

## Assumptions

- Authority will provide timely approvals, stakeholder inputs, department coordination, data access and nominated SPOCs for all functional, technical and operational decisions.

- Final content, translations, media, legal wording, emergency advisories and public communication approvals will be owned and approved by the Authority before publishing.

- Cloud environment, domain, SSL, DNS, app-store accounts, gateway subscriptions, SMS/IVR/WhatsApp/email services, maps and AI/LLM subscriptions will be provided or approved by the Authority as per agreed commercials.

- Third-party APIs, departmental systems, ICCC/control room feeds, GIS data, transport, health, police, weather and booking-service integrations will be available in time with required documentation, credentials, test access and support from respective owners.

- Any delay in approvals, data availability, integration readiness, infrastructure provisioning, app-store review, security audit or VAPT closure may impact the project timeline and go-live readiness.

- The platform will depend on network availability, mobile coverage, public internet, telecom infrastructure and field connectivity at the Mela site, which will be managed by the Authority or its appointed partners.

- Mobile app publishing timelines will depend on Apple App Store and Google Play review processes, account readiness, policy compliance and timely availability of required store assets.

- KumbhDoot AI Assistant responses will be based on Authority-approved knowledge sources, and emergency, medical, legal or sensitive queries will follow restricted response, fallback and escalation rules.

- Performance and scalability assumptions are subject to final confirmed user load, peak-day traffic estimates, infrastructure sizing, caching strategy and availability of production-like testing environment.

- Security compliance, VAPT, CERT-In audit, GIGW/WCAG validation and DPDP alignment will require timely audit scheduling, issue remediation cycles and Authority-side acceptance.

- Support and maintenance assumptions apply only for the agreed warranty/support period and agreed service levels; any additional long-term support, enhancement or new modules will be handled separately.

- Change requests, additional languages, new integrations, expanded workflows, future digital twin/AR/VR capabilities or new Authority services will be treated through formal change-control unless included in the final contract.

- Purchase/Provide all the required API’s and libraries for the development.

- Purchase/Provide Google map and GIS API for integration for development.

## Dependencies

- Authority approvals, requirement sign-offs, UAT sign-offs and change-control decisions are key dependencies for timeline adherence.

- Availability of nominated SPOCs from NTKMA, departments, IT team, communications cell, control room and external system owners is required for quick resolution and coordination.

- Cloud environment, landing zone, security policies, access credentials, VPN/firewall rules, monitoring access and deployment permissions must be available on time.

- Domain, DNS, SSL/TLS certificates, subdomains, API endpoints, admin URLs and production cutover readiness are critical dependencies for public launch.

- Apple Developer and Google Play Console accounts, store assets, privacy policy, app descriptions, screenshots and approval workflows are required for mobile app release.

- CMS content, translations, media assets, official advisories, FAQs, department information, emergency contacts and approval workflows must be provided by the Authority.

- GIS base maps, facility coordinates, ghat/temple/parking/medical/police/helpdesk locations, route data and map licensing permissions are required for maps and navigation.

- Third-party APIs and data feeds from transport, traffic, health, police, civic, ICCC/control room, weather, GIS, booking/service platforms and notification gateways are required for integrations.

- SMS, WhatsApp, IVR, email, push notification, map, AI/LLM and other third-party subscriptions must be provisioned with API keys, usage limits, commercials and support contacts.

- Security audit, VAPT, CERT-In empanelled auditor scheduling, remediation validation and final security clearance are required before go-live.

- Performance testing depends on production-like infrastructure, test data, expected user-load estimates, peak-day traffic assumptions and timely environment availability.

- Network connectivity, telecom coverage, public internet, field Wi-Fi and on-ground infrastructure readiness at the Mela site are external dependencies outside platform control.

- Authority-side review of AI knowledge base, fallback rules, escalation flows, restricted-response rules and approved helpline information is required for KumbhDoot readiness.

- Departmental workflows for complaints, grievances, emergency routing, volunteer registration, vendor registration and escalation must be confirmed before configuration.

- Handover, training and support readiness depend on timely nomination of Authority users, administrators, content teams, helpdesk teams and support owners.

## Risks

- Fixed, non-negotiable go-live date driven by the Kumbh calendar may impact delivery if approvals, integrations or infrastructure are delayed.

- Extreme peak traffic during Amrut Snan days may create performance, scalability and availability risk if final load estimates and infrastructure sizing are not confirmed early.

- Intermittent mobile network, public internet or field connectivity at the Mela site may affect real-time access, maps, SOS, notifications and live updates.

- Multi-department integration complexity may cause delays due to dependency on transport, traffic, health, police, civic, GIS, ICCC/control room, weather and third-party systems.

- Inconsistent, delayed or incomplete content, translations, GIS data, facility coordinates, advisories and department information may affect user experience and public trust.

- Security audit, VAPT, CERT-In review, GIGW/WCAG validation and remediation cycles may impact go-live timelines if audit scheduling or closure is delayed.

- App-store approval timelines, policy changes or missing store assets may delay Android and iOS mobile app release.

- Third-party service dependency, including SMS, WhatsApp, IVR, email, maps, AI/LLM, payment gateways and external APIs, may affect functionality if subscriptions, limits, credentials or support are not ready.

- KumbhDoot AI Assistant may provide incomplete or low-confidence responses if the approved knowledge base is not complete, current or properly governed.

- Emergency, SOS, complaints and grievance workflows may be impacted if department-wise routing, escalation ownership and response protocols are not finalized.

- Public safety criticality creates reputational and operational risk if alerts, advisories, emergency information or facility data are delayed, inaccurate or unavailable.

- Data privacy and consent risk may arise if personal data collection, retention, access control and DPDP-aligned handling are not clearly approved.

- Operational support risk may arise during peak event periods if NOC, helpdesk, escalation matrix, monitoring dashboards and support ownership are not finalized.

- Change-request and scope-creep risk may occur due to addition of new modules, languages, integrations, digital twin, AR/VR, AI expansion or future city/Kumbh services after scope sign-off.

- Handover and exit-management risk may occur if documentation, source code, credentials inventory, runbooks, app-store assets and KT acceptance are not completed before closure.

# API Integration & Catalogue

All client and partner interactions occur through a single, versioned REST API surface (with a WebSocket channel for live feeds), fronted by the API Gateway. All external department integrations follow the adapter pattern described in Section 4.7, isolating the domain services from upstream data-quality or availability issues.

## API Catalogue

| API | Purpose | Method | Request | Response | Auth | Validation | Error Codes | Retry | Security | Dependencies |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GET /content/home | Fetch homepage content blocks | GET | None | JSON content blocks | Public | Schema validation | N/A | 3 retries, backoff | Rate-limited | CMS |
| GET /info/{category} | Fetch info-hub items by category | GET | category path param | JSON list | Public | Category enum check | 404 if unknown category | 3 retries | Rate-limited | CMS |
| GET /travel/schedules | Live transport schedules | GET | mode, route (optional) | JSON list w/ freshness ts | Public (cached) | Param whitelist | 502 on upstream failure -> cached fallback | 2 retries, circuit breaker | Rate-limited, upstream mTLS | Transport Dept. API |
| POST /planner | Save a personalized visit plan | POST | dates, groupSize, prefs | planId | Optional auth | Date range, group size > 0 | 400 on invalid payload | N/A (idempotent key) | Auth optional, rate-limited | Identity Service |
| GET /facilities/nearby | Facilities near a coordinate | GET | lat, lng, radius | JSON list w/ status | Public | Coordinate bounds check | 400 out-of-bounds | 3 retries | Rate-limited | GIS Service |
| POST /emergency/sos | Trigger SOS incident | POST | lat, lng, deviceId, note? | incidentId | Optional auth | GPS required, rate-limit per device | 503 fallback to SMS gateway | 5 retries + SMS fallback | High priority, audited, encrypted | Notification Engine, Police Integration |
| GET /updates/feed | Live announcements feed | GET / WebSocket | since (optional) | JSON list / stream | Public | N/A | N/A | Auto-reconnect (WS) | Rate-limited | CMS |
| PUT /notifications/preferences | Update alert opt-ins | PUT | categories[] | 200 OK | Auth required | Valid category enum | 400 invalid category | N/A (idempotent) | Auth required | Identity Service |
| GET /search | Site-wide search | GET | q, filters? | JSON results | Public | Query length limit | 400 on empty query | N/A | Rate-limited | Search Service |
| POST /volunteers/register | Register a volunteer | POST | name, id proof ref, availability | volunteerId | Auth required | ID proof format check | 422 on verification failure | N/A (manual retry) | Auth required, PII encrypted | Identity Service |
| POST /complaints | Submit a grievance | POST | category, description, photo? | complaintId | Auth required | Category enum, description length | 400 invalid category | 3 retries | Auth required, audited | Notification Engine |
| GET /complaints/{id} | Track complaint status | GET | id path param | status, history | Auth required (owner) | Ownership check | 403 if not owner, 404 if not found | N/A | Auth required | N/A |
| POST /assistant/query | AI Assistant conversational query | POST | text/audio, sessionId, lang? | response text/audio | Optional auth | Payload size limit | 429 on rate-limit, 503 on LLM outage -> cached FAQ fallback | 2 retries, circuit breaker | Rate-limited, content filtered | LLM Provider, Vector DB |
| GET /faqs | Retrieve FAQ list | GET | category? | JSON list | Public | N/A | N/A | 3 retries | Rate-limited | CMS |

## API Standards

- Versioned via URI prefix (e.g., /v1/) to allow non-breaking evolution

- Consistent error envelope: { code, message, traceId } across all services

- Idempotency keys required on all state-changing POST/PUT operations

- Pagination via cursor for all list endpoints to remain performant at scale

# Security

## OWASP Alignment

Secure development follows the OWASP Top 10 and OWASP ASVS Level 2 controls, enforced through mandatory secure code review and automated SAST/DAST scanning in the CI/CD pipeline.

## GIGW (Government Information Guidelines for Websites)

The Citizen Portal is designed to conform to GIGW 3.0 guidelines covering accessibility, usability, security, and content standards applicable to Government websites.

GIGW Compliance

We will implement all applicable GIGW (latest version, currently GIGW 3.0) guidelines and prepare a GIGW Compliance Matrix mapping every individual guideline to its specific implementation detail in our platform, submitted for NTKMA's review and forming part of go-live acceptance criteria (RFP Clause 7.14.3(e)). We will support any external GIGW audit commissioned by NTKMA and implement all mandatory recommendations prior to go-live.

## CERT-In Compliance

- Mandatory security audit by a CERT-In empanelled auditor prior to go-live

- Incident reporting to CERT-In within prescribed timelines for qualifying security incidents

- Logs retained for a minimum of 180 days per CERT-In directions

## DPDP Act Alignment

- Data minimization — only collect PII necessary for the stated service

- Purpose limitation and consent capture for location and contact data

- Defined data retention and deletion schedule, particularly for post-event pilgrim data

- Grievance officer / contact point for data-principal requests

## WCAG 2.1 AA

Web and mobile interfaces target WCAG 2.1 Level AA conformance, validated through both automated accessibilities scanning and manual assistive-technology testing during the Testing phase (Section 15).

## Encryption

- TLS 1.2+ for all data in transit; mTLS for internal service-to-service calls

- AES-256 encryption at rest for databases and object storage

- Field-level encryption for sensitive PII (ID proofs, contact numbers)

## Identity & Access Management

Citizen identity uses lightweight OTP-based authentication (optional for most read features); staff/admin identity uses OIDC with mandatory MFA and role-based access aligned to the RACI in Section 18.

## Audit & Logging

All administrative actions, content publishes, and security-relevant events are written to an immutable, centralized audit log, retained per CERT-In and departmental record-keeping requirements.

## VAPT

Security & VAPT

- All application and infrastructure Vulnerability Assessment and Penetration Testing (VAPT) will be conducted by a CERT-In empanelled auditor, at our own cost, both before go-live and at least once every six months throughout the Operations & Maintenance period — not as a one-time pre-launch gate.

- All Critical and High severity findings will be fixed and re-validated before go-live; VAPT reports, remediation logs, and re-test certificates form part of our go-live documentation package.

- Any cybersecurity incident, breach, or anomaly affecting the platform will be reported to CERT-In within 6 hours of detection or notification, in line with CERT-In guidelines.

- Incident logs will be maintained for a minimum rolling period of 180 days, accessible to NTKMA and relevant authorities for audit or forensic investigation on request.

Data Protection & Residency

- Full compliance with the Digital Personal Data Protection Act, 2023 and applicable rules/notifications.

- 100% of production data and backups will reside within India, on Authority-approved infrastructure, with no unauthorised transfer of data outside India under any circumstance.

- Data classified at minimum as Public Data, Internal Operational Data, and Personal Data/PII, each with defined handling rules.

- PII collection minimised by design; payment-related PII is never collected.

- Retention and deletion policies (e.g., feedback/complaints retained for a defined period; media/press data retained for event duration plus a defined archival period) will be implemented per Authority-approved schedules, with secure deletion from backups on defined cycles.

Legal & Policy Pages

Standard pages for Privacy Policy, Terms of Use, Disclaimer, and Copyright/Ownership Notice will be implemented, aligned with the IT Act, applicable Indian data protection norms, and Government communication and branding guidelines.

## Monitoring, SOC & Incident Response

- 24x7 Security Operations Centre (SOC) coverage during the event window

- SIEM-driven alerting on anomalous access patterns and traffic spikes

- Documented incident response runbook with defined severity levels and escalation matrix

## Non-Functional Requirements

| NFR Category | Requirement |
| --- | --- |
| Performance | Portal page load < 2s (3G); API p95 latency < 500ms under peak load |
| Availability | 99.9% during the event window (Shahi Snan dates); 99.5% baseline period |
| Scalability | Auto-scale to absorb 10-50x baseline concurrent traffic within minutes |
| Reliability | Graceful degradation — core safety features (SOS, facility locator) prioritized to remain functional even if secondary services (gallery, feedback) degrade |
| Accessibility | WCAG 2.1 AA across portal and mobile apps |
| Maintainability | Modular microservices, documented APIs, and CI/CD to enable rapid post-go-live changes |
| Supportability | 24x7 event-mode support desk with defined SLAs (Section 19) |
| Security | OWASP ASVS L2, CERT-In VAPT clearance, DPDP-aligned data handling |
| Compliance | GIGW 3.0, WCAG 2.1 AA, DPDP Act 2023, CERT-In directions |

# Infrastructure

| Component | Specification / Approach |
| --- | --- |
| Servers / Compute | Managed Kubernetes node pools, auto-scaled; baseline 6 nodes, burst to 40+ nodes for peak dates |
| Storage | Object storage for media/maps (versioned, lifecycle-managed); managed block storage for databases |
| Firewall | Cloud network security groups + perimeter firewall, default-deny inbound |
| WAF | Managed Web Application Firewall with OWASP core rule set, tuned for the portal/API traffic profile |
| Load Balancer | Layer 7 load balancer with health-check-based routing and auto-scaling triggers |
| CDN | Global/regional CDN for static assets, map tiles, and cached API responses |
| Backup | Automated daily backups, point-in-time recovery for relational data, 30-day retention |
| Disaster Recovery | Warm standby in a secondary region; documented failover runbook |
| High Availability | Multi-AZ deployment for compute, database, and cache tiers |

Infrastructure sizing is driven by projected peak concurrent users on the highest-footfall bathing dates, with load testing (Section 15.3) validating headroom of at least 25% above the modelled peak before go-live.

# Testing

## System Integration Testing (SIT)

Validates end-to-end flows across microservices and external department integrations in a dedicated SIT environment, executed by the QA team ahead of UAT entry.

## User Acceptance Testing (UAT)

Conducted jointly with Authority representatives from each department, using scripted scenarios mapped directly to the user stories in Section 6, with formal sign-off required per module.

## Performance Testing

- Load testing to the modeled peak concurrency plus 25% headroom

- Soak testing over a sustained multi-hour window to detect memory/connection leaks

- Spike testing to validate auto-scaling response time

## Security Testing

Includes SAST/DAST in CI/CD, dependency vulnerability scanning, and the CERT-In empanelled VAPT described in Section 12.9.

## Accessibility Testing

Automated scanning (axe/Lighthouse) combined with manual screen-reader walkthroughs against WCAG 2.1 AA success criteria.

## Regression Testing

An automated regression suite covering critical safety flows (SOS, facility locator, notifications) runs on every deployment, with full-suite execution gating any pre-go-live release.

## Go-Live Readiness

| Gate | Criteria |
| --- | --- |
| Functional | 100% of P1 user stories UAT sign-off |
| Performance | Peak load test passed with headroom |
| Security | VAPT Critical/High findings closed |
| Accessibility | WCAG 2.1 AA automated + manual pass |
| Operational | Runbooks, on-call roster, and monitoring dashboards live |

Go-live readiness will include synthetic and anonymized test data, production-like performance testing, persona-based UAT for pilgrims, tourists, sadhus, volunteers, officials and vendors, app-store readiness checks, VAPT closure evidence, GIGW and WCAG validation, backup verification, DR drill report, monitoring and alert configuration, rollback plan, release checklist and final sign-off from NTKMA.

The final go-live decision will be supported by a structured certification checklist covering functional, technical, security, compliance, operational, documentation and Authority sign-off readiness across the Web Portal, Mobile Applications, CMS, KumbhDoot, integrations and analytics dashboards.

| Certification Area | Go-Live Readiness Criteria | Evidence / Sign-Off |
| --- | --- | --- |
| Functional Readiness | All approved functional modules are implemented, tested and available for Web Portal, Mobile Apps, CMS, KumbhDoot, integrations, notifications, GIS, grievance, analytics and admin portal. | Functional test report and UAT sign-off. |
| Security Readiness | All Critical and High VAPT observations are closed and revalidated; access control, encryption, audit logging, API security and MFA controls are operational. | VAPT closure report and security sign-off. |
| Compliance Readiness | GIGW, WCAG 2.1 AA, CERT-In, DPDP Act, data residency, accessibility, privacy policy, terms of use and disclaimer requirements are reviewed and accepted. | Compliance matrix and audit/verification reports. |
| Performance Readiness | Load, stress, spike and endurance tests are completed and the platform meets approved response-time, concurrency, scalability and stability targets. | Performance test report and capacity planning report. |
| Operations Readiness | Monitoring, alerting, dashboards, SLA reports, incident management, escalation matrix, backup jobs, restore checks and support rosters are operational. | Operations readiness report and support sign-off. |
| Final Authority Approval | All open Critical and High issues are closed or formally accepted, go-live risks are documented, and the Authority provides final launch approval. | Go-live certificate signed by authorized representatives. |

## Exit Management & Handover

The solution will include a structured Exit Management Plan to ensure continuity of operations beyond the implementation and O&M period. The plan will cover source code handover, build and deployment scripts, environment configuration, infrastructure-as-code artefacts, application secrets handover through secure Authority-approved procedures, app store asset and listing transition, signed mobile build process, API documentation, CMS configuration, knowledge-base export, operational runbooks, monitoring dashboards, backup/restore procedures, DR runbooks, training material, administrator manuals, and knowledge transfer workshops. Transition support will be provided to NTKMA or its nominated replacement service provider to ensure uninterrupted operation of the Web Portal, Mobile Applications and KumbhDoot

# Training & Documentation Plan

A structured training and documentation plan will be executed to ensure that Authority users, departmental users, administrators, content teams, control-room operators and support teams are fully equipped to operate, manage and sustain the Digital Kumbh Platform after go-live. The plan will combine role-based training, hands-on walkthroughs, administrator enablement, operational runbooks and formal knowledge transfer.

| Training Audience | Training Coverage | Expected Outcome |
| --- | --- | --- |
| Authority Administrators | User management, role management, access control, dashboard usage, configuration review, audit logs, reports and system administration basics. | Administrators can manage the platform securely and independently. |
| CMS Editors & Publishers | Content creation, multilingual content entry, media upload, document publishing, workflow submission, approval, scheduling, archival and rollback. | Content teams can publish approved content across web, mobile and AI knowledge base. |
| Departmental Users | Department profile updates, notices, tenders, circulars, GRs/orders, press releases, facility data updates, document metadata and approval workflow. | Departments can submit and maintain accurate information through controlled workflows. |
| Control Room & Operations Team | Live dashboards, alerts, incidents, crowd/traffic visibility, SOS monitoring, integration health, SLA dashboards, escalation process and reporting. | Operations team can monitor and respond during normal and peak-event periods. |
| Technical & Support Teams | Architecture overview, deployment process, monitoring, backup/restore, incident response, logs, API troubleshooting, release management and DR procedures. | Support teams can operate, troubleshoot and maintain the platform effectively. |

## Documentation Deliverables

| Document | Purpose | Primary Audience |
| --- | --- | --- |
| SRS / Functional Specification | Defines approved functional and non-functional requirements, workflows, user roles and acceptance criteria. | Authority, business users, implementation team. |
| HLD / LLD | Documents architecture, module design, integrations, data model, security design, deployment view and interface design. | Technical teams, reviewers, support team. |
| API Documentation | Provides API catalogue, endpoints, authentication, request/response structures, error codes, rate limits and integration examples. | Integration teams, departments, support team. |
| User Manuals | Step-by-step usage guide for administrators, CMS users, departmental users and dashboard users. | Business users and operations users. |
| Operations Runbook | Documents deployment, monitoring, incident response, backup, restore, DR, escalation, release management and troubleshooting procedures. | Operations and support teams. |
| Training Material | Includes presentation decks, quick reference guides, practical exercises, FAQ sheets and training attendance records. | All trained user groups. |

Training Completion & Sign-Off: Training sessions will be completed before go-live and repeated during the stabilization period where required. Attendance records, training material, user manuals, administrator guides, operations runbooks and knowledge transfer notes will be submitted to the Authority. Completion will be confirmed through training feedback, practical walkthroughs and formal sign-off from nominated Authority representatives.

# Project Management

## Methodology

A hybrid Agile approach is recommended: Agile sprints for iterative build and feedback, wrapped in a fixed-date (non-negotiable) delivery framework with milestone gates, given that the go-live date cannot shift.

## Sprint Plan (Indicative)

| Sprint Group | Focus |
| --- | --- |
| Sprint 0 | Environment setup, architecture finalization, backlog grooming |
| Sprints 1-3 | Core platform: Identity, CMS, Portal foundation, API Gateway |
| Sprints 4-6 | Mobile apps, GIS/Maps, Notification Engine |
| Sprints 7-8 | AI Assistant, Analytics, Integration Layer (department APIs) |
| Sprint 9 | Hardening, performance tuning, accessibility fixes |
| Sprint 10 | SIT, UAT support, go-live readiness |

## Milestones & Deliverables [Tentative]

- M1 — Architecture & Design Sign-off (SDD, FSD)

- M2 — Core Platform Alpha (Portal + CMS + Identity)

- M3 — Mobile App Beta (Android/iOS)

- M4 — AI Assistant & Integrations Complete

- M5 — SIT Complete

- M6 — UAT Sign-off

- M7 — Go-Live

- M8 — Event-Mode Hypercare Exit

## Governance

| Forum | Frequency | Participants |
| --- | --- | --- |
| Steering Committee | Bi-weekly | Authority leadership, Vendor engagement lead |
| Project Status Review | Weekly | PM (both sides), workstream leads |
| Daily Stand-up | Daily | Delivery team |
| Go-Live War Room | Daily (event window) | PM, on-call engineers, Authority control room |

## RAID Management

Risks, Assumptions, Issues, and Dependencies are tracked in a shared RAID log reviewed at every Project Status Review; the current risk view is detailed in Section 20.

## Escalation Matrix

| Level | Trigger | Escalate To | Response Time |
| --- | --- | --- | --- |
| L1 | Sprint-level blocker | Workstream Lead | Same day |
| L2 | Milestone at risk | Project Manager (both sides) | 24 hours |
| L3 | Go-live at risk / critical incident | Steering Committee | Immediate |

# Resource Plan

## Core Team

| Role | Responsibility | Engagement |
| --- | --- | --- |
| Project Manager | Overall delivery ownership, governance, reporting | Full-time, entire engagement |
| Business Analyst | Requirements, FSDs, UAT coordination | Full-time, design through UAT |
| Solution Architect | Architecture ownership, technical decisions | Full-time, entire engagement |
| UI/UX Designer | Portal, app, and admin design system | Full-time, design through build |
| Backend Developers (x6) | Microservices development | Full-time, build through hypercare |
| Frontend Developers (x3) | Portal development | Full-time, build through hypercare |
| Mobile Developers (x4) | Android and iOS development | Full-time, build through hypercare |
| AI Engineers (x2) | AI Assistant, RAG pipeline, prompt engineering | Full-time, build through go-live |
| DevOps Engineers (x2) | CI/CD, infrastructure, monitoring | Full-time, entire engagement |
| QA Engineers (x3) | Test planning, execution, automation | Full-time, build through go-live |
| Security Specialist | Secure SDLC, VAPT coordination | Part-time, ramping pre-go-live |
| Support/NOC Team | Event-mode 24x7 support | Full-time, event window + hypercare |

## RACI Matrix (Illustrative)

| Activity | Authority | PM | Solution Architect | QA |
| --- | --- | --- | --- | --- |
| Requirements Sign-off | A | R | C | I |
| Architecture Approval | A | C | R | I |
| Content Approval | A/R | I | I | I |
| UAT Execution | A/R | C | I | R |
| Go-Live Decision | A | R | C | C |
| Post Go-Live Support | I | A/R | C | C |

R = Responsible, A = Accountable, C = Consulted, I = Informed.

# Project Estimation

## Module-Wise Effort (Person-Days)

## Phase-Wise Timeline

## Resource-Wise Allocation

Resource loading follows the effort table in 18.1, ramping from a 6-person core team in Discovery to a peak of ~28 resources during Build, tapering to a dedicated support/NOC team of 8-10 during the event-mode Hypercare phase.

Onsite resources to be provided as required during implementation and peak window

## Estimation Dependencies

- Timely requirement and content sign-off per the dependency table in Section 2.8

- Availability of department test data/environments for integration testing

- No material scope changes after Design sign-off without a formal change request (Section 20.3)
19.5 Delivery Milestones & Payment Schedule

| Sr | Milestone | Timeline | Payment (% of CAPEX) |
| --- | --- | --- | --- |
| 1 | Project Initiation & Planning | T+2 weeks | 5% |
| 2 | Design, Architecture & Prototype | T+6 weeks | 5% |
| 3 | Static Web Portal — Build, Test, Go-Live (Phase 1) | T+12 weeks | 10% |
| 4 | Dynamic Web Portal — Build, Test, Go-Live (Phase 2) | T+18 weeks | 10% |
| 5 | Mobile Apps — Build, Test, Go-Live | T+20 weeks | 10% |
| 6 | KumbhDoot — Build, Test | T+22 weeks | 10% |
| 7 | Integrated Testing, Security, Compliance & UAT | T+24 weeks | 15% |
| 8 | Integrated Go-Live & Start of O&M | T+26 weeks | 25% |

## Compliance Matrix

The following matrix summarizes how the proposed Digital Kumbh Platform addresses key functional, technical, security, operational and compliance expectations. It is intended to help reviewers quickly map proposal coverage to the solution areas described across the document.

| Requirement Area | Proposal Coverage | Compliance Status |
| --- | --- | --- |
| Web Portal | Responsive citizen portal, multilingual content, information hub, live updates, facilities, travel planning, search, media gallery, feedback, grievance and accessibility support. | Compliant |
| Mobile Applications | Android and iOS apps with offline capability, GPS/location services, push notifications, SOS, maps, accessibility, secure storage, crash analytics and app-store deployment. | Compliant |
| AI Assistant / KumbhDoot | Multilingual conversational AI, voice support, RAG knowledge grounding, trip planning, FAQs, route guidance, recommendations, escalation, safety controls and analytics. | Compliant |
| CMS & Content Governance | Enterprise CMS, role-based workflow, draft-review-approval-publish lifecycle, multilingual content, version control, rollback, media library, audit logs and departmental publishing. | Compliant |
| GIS & Navigation | Interactive GIS maps, route planning, live route guidance, geo-tagged facilities, nearby services, traffic diversions, crowd overlays, emergency routes and offline map support. | Compliant |
| Integrations | API gateway, REST APIs, GIS, traffic, crowd systems, ICCC, booking redirects, SMS/WhatsApp/email gateways, weather APIs, transport APIs, CDN and third-party service register. | Compliant |
| Security & Compliance | GIGW, WCAG 2.1 AA, CERT-In VAPT, OWASP, MFA, RBAC, HTTPS/TLS, API security, WAF, encryption, audit logs, SIEM, DPDP Act alignment and India data residency. | Compliant |
| Analytics & Reporting | Executive dashboard, visitor analytics, app analytics, AI usage analytics, search analytics, crowd analytics, heat maps, incident reports, SLA dashboard and performance dashboard. | Compliant |
| Operations & Support | 24x7 monitoring, peak-event support, incident management, SLA management, L1/L2/L3 support, helpdesk, change/release management, backup management, DR and performance tuning. | Compliant |
| Testing & Go-Live | SIT, UAT, performance testing, security testing, accessibility testing, regression testing, app-store readiness, VAPT closure, DR drill and go-live certification checklist. | Compliant |
| Training, Documentation & Handover | Role-based training, SRS, HLD, LLD, API documentation, user manuals, operations runbooks, KT workshops, source-code handover, app-store transition and exit management support. | Compliant |

# Commercial Assumptions

## Implementation

Implementation cost is based on the module-wise effort estimate in Section 19 and assumes the scope defined in Section 2.5, delivered within the phased timeline in Section 19.2.

## Support & Warranty

- Warranty period: 30 days post go-live for defect-only fixes at no additional cost

- Event-mode hypercare support included through the event window as scoped

- Post-warranty Annual Maintenance Support (AMS) to be contracted separately if required beyond hypercare

## Change Requests

Any requirement identified after Design sign-off that materially alters scope, effort, or timeline will be handled through a formal Change Request process with impact assessment and mutual sign-off before execution.

## Exclusions

- Third-party licensing costs (cloud subscription, LLM API usage, Libraries,ss SMS/IVR gateway) beyond the pass-through estimate

- Hardware, network/telecom infrastructure, and on-ground physical signage

- Any department-side system changes required to expose data via API

# Annexures

## Glossary

| Term | Definition |
| --- | --- |
| Ghat | Riverside steps/platform used for bathing rituals |
| Shahi Snan | Royal/main bathing dates — the highest-footfall days of the Kumbh |
| RAG | Retrieval-Augmented Generation — grounding AI responses in verified source content |
| RTO / RPO | Recovery Time Objective / Recovery Point Objective — disaster recovery targets |

## Abbreviations

| Abbreviation | Full Form |
| --- | --- |
| BRD | Business Requirements Document |
| FSD | Functional Specification Document |
| SDD | Solution Design Document |
| CMS | Content Management System |
| GIS | Geographic Information System |
| SOC | Security Operations Centre |
| VAPT | Vulnerability Assessment and Penetration Testing |
| DPDP | Digital Personal Data Protection (Act, 2023) |
| GIGW | Government Information Guidelines for Websites |
| WCAG | Web Content Accessibility Guidelines |
| RACI | Responsible, Accountable, Consulted, Informed |
| NFR | Non-Functional Requirement |

## Standards Referenced

- OWASP Top 10 / ASVS Level 2

- CERT-In Empanelment and Incident Reporting Guidelines

- Digital Personal Data Protection Act, 2023 (DPDP)

- Government Information Guidelines for Websites (GIGW) 3.0

- Web Content Accessibility Guidelines (WCAG) 2.1 Level AA